## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [SG SRU Closing report for March 2014]
Date Submitted: [15 May 2014]
Source: [Shoichi Kitazawa] Company [ATR]
Address [2-2-2 Hikaridai, Seika, Kyoto JAPAN]
Voice:[+81-774951565, FAX: [], E-Mail:[kitazawa@atr.jp]
Re: []
Abstract: [SG SRU closing report for May 2014 at Waikoloa.]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 SG SRU Closing report Waikoloa, HI May 15, 2014

## Slide 3: Agenda items for the week
SG SRU meeting call to order
Call for essential patents and policies & procedures reminder
Approve meeting minutes
Status of PAR, CSD development and Timeline
Presentations
Finalizes PAR and CSD documents
Plan for July meeting
Report on progress to WG

## Slide 4: Timeline
Year |  | 2013 |  |  | 2014 |  |  |  |  |  | 2015 |  | 
Month |  | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | …
SG Work Items | PAR development |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases |  |  |  |  |  |  |  |  |  |  |  | 
 | Title |  |  |  |  |  |  |  |  |  |  |  | 
 | Scope & Purpose |  |  |  |  |  |  |  |  |  |  |  | 
 | 5C analyses |  |  |  |  |  |  |  |  |  |  |  | 
 | Interaction with other TG/WG (to identify relationship ) |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to WG |  |  |  |  |  |  |  |  |  |  |  | 
Standard development phase (TG) |  |  |  |  |  |  |  |  |  |  |  |  | 
Target dates:
  PAR submission to WG in May 2014
  PAR review in July 2014

## Slide 5: Accomplishment for the meeting
2 meetings were held at PM2 on May 13 and PM1 on May 14.
Approve meeting minutes
    SG SRU March 2014 Meeting Minutes (15-14-0193)
Finalizes PAR (15-13-615) and CSD (15-14-0175) documents
Confirm of plan for July meeting

## Slide 6: Contributions
Proposed updates on SRU PAR(15-14-0278) by Masa Ariyoshi
Working Draft of SG SRU PAR (15-13-615) by Shoichi Kitazawa
Working Draft of SG SRU CSD (15-14-0175) by Masa Ariyoshi

## Slide 7: Motion to approve the SG SRU PAR and CSD
Study Group Motion that PAR (15-13-0615-07-0sru-sru-working-draft-par.docx) and CSD (15-14-0175-04-0sru-working-draft-of-sg-sru-csd.docx) be approved and submitted to the WG for its approval, and that the EC be requested to forward the PAR to NesCom.
Moved:Masa Ariyoshi
Second:Mineo Takai
Motion passed with unanimous consent.

## Slide 8: Plan for July Meeting
4 meeting slot.
  Comment resolution of the PAR document.
  Hearing presentations.

## Slide 9: Motion
Motion: request that the PAR and CSD contained in documents 15-13-0615-07 and 15-14-0175-04, respectively, be approved by the 802.15 WG and that the 802 EC be requested to forward the PAR to NesCom. The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR and CSD as needed to meet the needs of the initial submission to 802 for review at its July plenary.
Moved by Shoichi Kitazawa
Seconded by Clint Powell
Y:N:A29/0/0