## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [SG SRU Closing report for July 2014]
Date Submitted: [17 July, 2014]
Source: [Shoichi Kitazawa] Company [ATR]
Address [2-2-2 Seika, Kyoto, JAPAN]
Voice:[], FAX: [], E-Mail:[kitazawa@atr.jp]
Re: []
Abstract: [SG SRU closing report for July 2014 at San Diego.]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
Closing Report for July 2014 San Diego, CA July 17, 2014

## Slide 3: Agenda items for the week
Approve Agenda
Approve May meeting minutes
Working on responses to PAR and CSD
Plan for September meeting and Timeline
Report on progress to WG
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  | SRU | 
AM2 |  |  |  | 
PM1 |  |  | SRU | 
PM2 |  | SRU | SRU | 

## Slide 4: Timeline
Year |  | 2013 |  |  | 2014 |  |  |  |  |  | 2015 |  | 
Month |  | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | …
SG Work Items | PAR development |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases |  |  |  |  |  |  |  |  |  |  |  | 
 | Title |  |  |  |  |  |  |  |  |  |  |  | 
 | Scope & Purpose |  |  |  |  |  |  |  |  |  |  |  | 
 | 5C analyses |  |  |  |  |  |  |  |  |  |  |  | 
 | Interaction with other TG/WG (to identify relationship ) |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to WG |  |  |  |  |  |  |  |  |  |  |  | 
Standard development phase (TG) |  |  |  |  |  |  |  |  |  |  |  |  | 
Target dates:
  PAR submission to WG in May 2014
  PAR review in July 2014

## Slide 5: Accomplishment for the meeting
4 meetings were held
  PM2 on July 15 and AM1, PM1 and PM2 on July 16
Approved meeting minutes
  SG SRU May 2014 Meeting Minutes (15-14-0323)
Worked responses PAR and CSD comments from Other WG.
  Responses to 802.15.4s PAR and CSD comments (15-14-0426-00)
Confirmed of plan for September meeting
  4 Timeslots

## Slide 6: Timeline
Year |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  | 
Month |  | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
SG | PAR & CSD development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 7: Plan for September Meeting
4 meeting slot.
  Timeline
  Developing Technical Guidance Document.
  Hearing presentations.

## Slide 8: Motion
WG Motion: request that the 802.15 WG confirm the responses to the 802.15.4s PAR and CSD comments(15-14-0462-00) and that the PAR and CSD contained in documents 15-13-615-08 and 15-14-175-05, respectively, be approved by the 802.15 WG and that the 802 EC be requested to forward the PAR to NesCom. The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR and CSD as needed.
Moved: Shoichi Kitazawa
Second: James Gilb
Y/N/A:41/0/0