## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [July 17 2014]
Source: Myung Jong Lee [CUNY]
Address Dept of EE, CUNY, 140th St, New York, NY 10031]
Voice:[+1-212-650-7260], FAX: [+1-201-650-8249],
E-Mail:[lee@ccny.cuny.edu]
Re: [.]
Abstract: []
Purpose: [Report of TG8 activities during July 2014 San Diego Plenary Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
July 17, 2014
Myung Lee
TG8 Chair

## Slide 3: Meeting Objectives
Harmonization of Proposals
Discussion on drafting Spec
Discussion on Project Plan

## Slide 4: Achievements
10 time slots (2 ad hoc slots) used at this meeting
The harmonization for PHY proposals is completed
Significant progress made for MAC proposals
10 Presentations on technical contribution and harmonization
  443r1, Proposed MAC frame structure for harmonization (Seung Hoon Park, etc.)
  433r2, PAC MAC Frame Structures (Seongsoon Joo)
  458r0, proposed-merged-MAC-synchronization (Qing Li)
  410r1, Realistic Distribution Model of PDs for PAC: Clustered Random Drop (Nah-Oak Song, Byungjae Kwak)
  435r0, PAC multi-hop relaying with relative positioning (Seongsoon Joo)
  435r0, Threats in IEEE 802.15.8 PAC (Byunngjae Kwak, Jeongseok Ha)
  425r1, Summary of Merger Status on Samsung-ETRI Merged MAC Proposals (Seunghoon Park, Byungjae Kwak)
  399r0, TG8 harmonized PHY (Marco Hernandez)
  407r0, Discussion on some concepts related to PAC (Li et al)
  398r0, Power Control Harmonization (David Smith)

## Slide 5: Achievements (cont)
Progress of Harmonization
  PHY Harmonization is completed
  MAC Harmonization is significantly progressed.
    Frame structure
    Synchronization
    Discovery
    Peering
    Data Transmission
    Access and allocation

## Slide 6: Plan for Athens Meeting
A Teleconference scheduled
  Agenda: to complete harmonization, to drafting texts for harmonized items
  Date: August 13 Wednesday, 7:00AM EDT ( 8:00PM Japan/Korea, 12:00Noon Ireland)
  WebEx service provided by InterDigital
Drafting texts for harmonized items 2 weeks before the September meeting
Begin drafting v.1 during September meeting targeting November meeting

## Slide 7: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution presentation March 14
Draft spec (P802.15.8 D1.0) complete/Letter Ballot Sept 14
LB Comment resolution/ LB recirculation Nov 14
Sponsor Ballot July 15
RevCom submission Jan 16

## Slide 8: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Byung-Jae Kwak (ETRI)
Seung-Hoon Park (Samsung)

## Slide 9: Thank you!