## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [September 18 2014]
Source: Myung Jong Lee [CUNY]
Address Dept of EE, CUNY, 140th St, New York, NY 10031]
Voice:[+1-212-650-7260], FAX: [+1-201-650-8249],
E-Mail:[lee@ccny.cuny.edu]
Re: [.]
Abstract: []
Purpose: [Report of TG8 activities during September 2014 Athens Interim Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
September 18, 2014
Myung Lee
TG8 Chair

## Slide 3: Meeting Objectives
Harmonization of Proposals
Drafting the first version of the spec
Discussion on Project Plan

## Slide 4: Achievements
10 time slots (1 ad hoc) used at this meeting
Harmonization of UWB PHY completed
High level harmonization done for MAC proposals
Presentations for harmonization and drafting
  557r0,r2: Text for Communication period (Seung Hoon Park)
  554r0: Fully distributed synchronization (Byungjae Kwak)
  571r0: Discovery Process (Huan-Bang Li)
  548r0: Text for UWB PHY (Billy Verso, Igo Dotlic)
  553r1: Power control Harmonization (Marco Hernandez)
  542r0: Text for Discovery and Peering (Qing Li)
  569r0: Frame structure (Byungjae Kwak)
  398r0: Power Control Harmonization (David Smith)
  432r1: Discovery and Peering (Qing Li)
  580r0: Discussion on Peering (Qing Li)
  579r1: Additional items for motinos (Shannon Park)

## Slide 5: Achievements (cont)
Completed v.3
  PHY UWB completed
  High level MAC Draft
    Communication period
    Frame structure
    Peering
    Synchronization
    Discovery and Peering

## Slide 6: Future works
For v.4
  To resolve all TBD items in v.3 (all champions)
  Additional items
    Discovery signal (PHY)
    Discovery source ID (MAC)
    Discovery resource selection
    Power management
    Channel selection
    MAC Layer filtering

## Slide 7: Plan for November Meeting
Teleconferences scheduled
  Agenda: to discuss harmonization and drafting
  Date: October 22 Wednesday, 7:00AM EDT ( 8:00PM Japan/Korea, 12:00Noon Ireland)
Face-to-face Ad hoc meeting scheduled
  Ad hoc F2F meeting at San Antonio:
  Date: November 2, Sunday, 8:00-5:30PM, RM TBD

## Slide 8: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution presentation March 14
Draft spec (P802.15.8 D1.0) complete/Letter Ballot Sept 14
LB Comment resolution/ LB recirculation Nov 14
Sponsor Ballot July 15
RevCom submission Jan 16

## Slide 9: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Byung-Jae Kwak (ETRI)
Seung-Hoon Park (Samsung)

## Slide 10: Thank you!