## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [September 18 2014]
Source: Myung Jong Lee [CUNY]
Address Dept of EE, CUNY, 140th St, New York, NY 10031]
Voice:[+1-212-650-7260], FAX: [+1-201-650-8249],
E-Mail:[lee@ccny.cuny.edu]
Re: [.]
Abstract: []
Purpose: [Report of TG8 activities during September 2014 Athens Interim Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Work Items
Sync (BJ and Shannon)—By Jan 2015
Discovery (Shannon—TBD: presentation & disc Jan. 2015)
  PHY interface with MAC: Marco and BJ
Peering (March 2015)
  MAC: Qing and Nov. 2014 (BJ)
  PHY interface with MAC: Marco and BJ
Communication period
  CAP: BJ (Nov 2014)
Channel Selection (Nov. 2014: HB Li)
  CAP: BJ ( By Jan 2015)
  CFP: Shannon (By Jan 2015)
Transmit power control
  CFP done (Marco)
  CAP: Qing (Presentation and discussion on Jan 15)
Power management (BJ and Qing: Presentation and discussions on Jan 15)
Relative positioning: UWB by Igor presentation and discussion on Jan 15)
Security (interface to KMP: PHY security BJ March 2015)

## Slide 3: Work Items
Superframe
  Sync, discovery, peering, CAP, CFP
Sync: for more than 90% successful reception
  Size at MAC: 34 slots (32 slots, 2 slot for sync signal length)
  2 OFDM symbols/backoff slot
Discovery:
  High Mobility MAC (35Bytes, 20msec)
  Low Mobility MAC (UUID(16bytes)+Human readable field (TBD, 40bytes)
Peering