## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [November 6 2014]
Source: Myung Jong Lee [CUNY]
Address Dept of EE, CUNY, 140th St, New York, NY 10031]
Voice:[+1-212-650-7260], FAX: [+1-201-650-8249],
E-Mail:[lee@ccny.cuny.edu]
Re: [.]
Abstract: []
Purpose: [Report of TG8 activities during November 2014 San Antonio Plenary Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
November 6, 2014
Myung Lee
TG8 Chair

## Slide 3: Meeting Objectives
Discussion/Harmonization of Proposals
Drafting the first version of the spec
Discussion on Project Plan

## Slide 4: Achievements
One day ad hoc meeting (Nov. 2, Sunday)
10 time slots used at this meeting
PHY draft completed
Progress made on MAC components
Presentations for harmonization and drafting
  662r1,679r0: Frequency Channel Selection (Huan-Bang Li)
  678r2: Fully distributed synchronization (Byungjae Kwak)
  654r0, 663r0: Text for UWB PHY (Billy Verso, Igo Dotlic, etc.)
  646r1: Frame structure (Byungjae Kwak)
  635r1: PHY merged proposed Text (Marco Hernandez,Kapseok Chang,)
  636r0: Motions on TBD items (Shannon Park)
  677r0: PAC Security Consideration (Robert Moskowitz)
  678r0: Adaptive Random Access for PAC (Byungjae Kwak)
  689r0: Motion Document (Marco Hernandez)

## Slide 5: Achievements (cont)
Completed v.5
  All PHY draft text completed
    UWB and NB PHY
  Progress on MAC Components
    Random access for synchronization
    Random access for communication
    Frequency Channel selection
    Frame structure
    Security Consideration
Revised Timeline
Letter Ballot: May 2016

## Slide 6: Future works
For v.7
  To resolve all TBD items in v.5 (all champions)
  Work Items (Refer to doc. 657r2: PAC Work Items)

## Slide 7: Plan for November Meeting
Teleconferences scheduled
  Agenda: to discuss MAC component proposals/drafting
  Date: December 17, Wednesday, 7:00AM EST ( 9:00PM Japan/Korea, Noon Time Ireland)

## Slide 8: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution presentation March 14
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 15
LB Comment resolution/ LB recirculation Nov. 15
Sponsor Ballot Mar. 16
RevCom submission July 16

## Slide 9: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Byung-Jae Kwak (ETRI)
Seung-Hoon Park (Samsung)

## Slide 10: Thank you!