## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: TG4r November 2014 Closing Report
Date Submitted: November 6th 2014
Source: SS Dietmar Eggert
(dietmar.eggert@gmail.com)
Abstract: Closing report task group 802.15.4r
Purpose: Overview of activities during the meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Closing Report for TG 4r Sessions
San Antonio, US
November 2014

## Slide 3: Status
Conducted 4 meetings this week (Mon AM1, Tue AM2, Wed PM2 and Thu PM1)
Discussions about continuation of leadership
Completed Technical Guidelines Document (Result posted in doc #15-14-0297-03)
Revised timelines for Call for Proposals

## Slide 4: Outlook
Year |  | 2014 |  |  |  | 2015 |  |  |  |  |  | 
Month |  | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1
Approval of PAR and CSD |  |  |  |  |  |  |  |  |  |  |  | 
Technical Guidance Document |  |  |  |  |  |  |  |  |  |  |  | 
Call for Proposal | Call for Interest |  |  |  |  |  |  |  |  |  |  | 
 | Call for Preliminary Proposals |  |  |  |  |  |  |  |  |  |  | 
 | Presentation of Preliminary Propos. |  |  |  |  |  |  |  |  |  |  | 
 | Call for Final Proposals |  |  |  |  |  |  |  |  |  |  | 
Drafting | Presentation of Final Proposals |  |  |  |  |  |  |  |  |  |  | 
 | Alignment of Proposals |  |  |  |  |  |  |  |  |  |  | 
 | Build the first Draft for WG Ballot |  |  |  |  |  |  |  |  |  |  | 
WG Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |