## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [January 15 2015]
Source: Myung Jong Lee [CUNY]
Address Dept of EE, CUNY, 140th St, New York, NY 10031]
Voice:[+1-212-650-7260], FAX: [+1-201-650-8249],
E-Mail:[lee@ccny.cuny.edu]
Re: [.]
Abstract: []
Purpose: [Report of TG8 activities during January 2015 Atlanta Interim Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
January 15, 2015
Myung Lee
TG8 Chair

## Slide 3: Meeting Objectives
Discussion/Harmonization of Contributions
Drafting v.7
Discussion on Project Plan

## Slide 4: Achievements
8 time slots used at this meeting
PHY draft done
Detailed draft plan until next meeting
Presentations and drafting
  Doc. 16r0, 17r0: Reference signal in high mobility (Marco Hernandez)
  Doc. 10r1: Terminology change (Byungjae Kwak)
  Doc. 12r1: Proposed structure on CAP Period (Byungjae Kwak)
  Doc. 46r1: Frequency Channel Selection (Huan-Bang Li)
  Doc. 53r1: Update on Fully distributed Sync (Byungjae Kwak)
  Doc. 657r4: PAC work items (Myung Lee, et. Al)
  Doc. 65r0: Relative Positioning (Igor Dotlic)

## Slide 5: Achievements (cont)
Completed Draft v.8
  All main PHY writeup completed.
  Added several MAC Components
  Derived work items by comparing of v.7 with IEEE 802.15.4 and PAC Framework document
  Assigned champions for missing items and insufficient parts.
Approved motions
-- Doc. 689r3

## Slide 6: Plan until March Meeting
For v.9
  To resolve all work items in identified as missing or insufficient
Three Teleconferences
  Agenda:
    Contribution presentation
    Drafting Progress for MAC/PHY
  Date:
    January 28 (Wednesday) 7:00amUS EST, 9:00pm Japan/Korea, Ireland Noon
    February 11 (Wednesday) 8:00pmUS EST, 10am (Feb.. 12) Japan/Korea, Ireland 1:00am
    March 4 (Wednesday) 7:00am US EST, 9pm Japan/Korea, Ireland Noon

## Slide 7: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 15
LB Comment resolution/ LB recirculation Nov. 15
Sponsor Ballot Mar. 16
RevCom submission July 16

## Slide 8: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Byung-Jae Kwak (ETRI)
Seung-Hoon Park (Samsung)

## Slide 9: Thank you!