## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: TG4r January 2015 Closing Report
Date Submitted: 15 Jan 2015
Source: SS Benjamin Rolfe, Blind Creek Associates
(ben.rolfe @ ieee.org)
Abstract: Closing report task group 802.15.4r
Purpose: Record activities during the meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Closing Report for TG 4r Sessions
Atlanta, GA, USA
January 2015

## Slide 3: Status
Conducted 3 meetings this week
  Mon AM2
  Tue AM2
  Thu PM1)
Discussions about continuation of leadership
Completed Technical Guidelines Document (Result posted in doc #15-14-0297-04)
Revised timelines for Call for Proposals

## Slide 4: Outlook
Year |  | 2014 |  |  |  | 2015 |  |  |  |  |  | 
Month |  | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1
Approval of PAR and CSD |  |  |  |  |  |  |  |  |  |  |  | 
Technical Guidance Document |  |  |  |  |  |  |  |  |  |  |  | 
Call for Proposal | Call for Interest |  |  |  |  |  |  |  |  |  |  | 
 | Call for Preliminary Proposals |  |  |  |  |  |  |  |  |  |  | 
 | Presentation of Preliminary Propos. |  |  |  |  |  |  |  |  |  |  | 
 | Call for Final Proposals |  |  |  |  |  |  |  |  |  |  | 
Drafting | Presentation of Final Proposals |  |  |  |  |  |  |  |  |  |  | 
 | Alignment of Proposals |  |  |  |  |  |  |  |  |  |  | 
 | Build the first Draft for WG Ballot |  |  |  |  |  |  |  |  |  |  | 
WG Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |