## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: Report for TG4q (ULP) Task Group, March 2015 Meeting
Date Submitted: Mar. 10, 2015
Source: Chiu Ngo, Samsung
665 Clyde Ave, Mountain View, CA 94043, USA
Abstract: Meeting Report for TG4q (ULP) Task Group
Purpose: Report on activities during the March 2015 meeting.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4q Task Group
Report
15th Meeting of the ULP Task Group
Berlin, Germany
March 9-12, 2015

## Slide 3: Participants, Patents, and Duty to Inform
All participants in this meeting have certain obligations under the IEEE-SA Patent Policy.
Participants:
  “Shall inform the IEEE (or cause the IEEE to be informed)” of the identity of each “holder of any potential Essential Patent Claims of which they are personally aware” if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
    “Personal awareness” means that the participant “is personally aware that the holder may have a potential Essential Patent Claim,” even if the participant is not personally aware of the specific patents or patent claims
  “Should inform the IEEE (or cause the IEEE to be informed)” of the identity of “any other holders of such potential Essential Patent Claims” (that is, third parties that are not affiliated with the participant, with the participant’s employer, or with anyone else that the participant is from or otherwise represents)
  The above does not apply if the patent claim is already the subject of an Accepted Letter of Assurance that applies to the proposed standard(s) under consideration by this group
Quoted text excerpted from IEEE-SA Standards Board Bylaws subclause 6.2
Early identification of holders of potential Essential Patent Claims is strongly encouraged
No duty to perform a patent search

## Slide 4: Patent Related Links
  All participants should be familiar with their obligations under the IEEE-SA Policies & Procedures for standards development.
  Patent Policy is stated in these sources:
  IEEE-SA Standards Boards Bylaws
  http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6
  IEEE-SA Standards Board Operations Manual
  http://standards.ieee.org/develop/policies/opman/sect6.html#6.3
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org or visit http://standards.ieee.org/about/sasb/patcom/index.html
This slide set is available at https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt

## Slide 5: Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance:
  Either speak up now or
  Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible or
  Cause an LOA to be submitted

## Slide 6: Other Guidelines for IEEE WG Meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs, including licensing costs of essential patent claims, of different technical approaches may be discussed in standards development meetings.
      Technical considerations remain primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
See IEEE-SA Standards Board Operations Manual, clause 5.3.10 and “Promoting Competition and Innovation: What You Need to Know about the IEEE Standards Association's Antitrust and Competition Policy” for more details.

## Slide 7: March 2015 Session
Secretary: Chandrashekhar Thejaswi PS
Total of 6 time slots
 | Tuesday | Wednesday | Thursday
AM1 | TG4q | TG4q | TG4q
AM2 |  |  | TG4q
PM1 |  | TG4q | 
PM2 |  | TG4q | TG4q
Meeting Objective(s):
  Comment Resolution on the second recirculation LB (#101)
  Discussion on Gilb’s proposal presented in Jan.

## Slide 8: Agenda of March 2015 Meeting
DCN: 15-15-0140-01-004q-ulp-agenda-march-2015
Approval of Agenda: DCN: 15-15-0140-01
Moved by: Hendricus De Ruijter
Seconded by: Kiran Bynam
Approved by unanimous consent

## Slide 9: Approval of Jan 2015 Meeting Minutes
15-15-0096-00-004q-meeting-minutes-January-2015-Atlanta.pdf
Moved by: Chandrashekhar Thejaswi PS
Seconded by: Allan Zhu
Approved by unanimous consent

## Slide 10: Review Results of Second Recirc LB#101
# of Voters: 102
Aggregate # of Voted : 94
Yes/No/Abstain: 77/11/6
% of YES = 87.50%
# of comments received: 216

## Slide 11: Review comments received and approach for comment resolution (2nd recirc. LB#101)
Categorization of comments:
    ALN: 6
    CCA: 1
    Editorial: 103
    Naming of ULP PHYs: 85
    PAR and 5C satisfaction: 6
    Rate Switch: 1
    SUN-FSK compatibility: 1
    TPC: 9
    Variable preamble length: 1
    Others: 3
Assign all CIDs to members

## Slide 12: Response to Gilb’s Proposal in January
DCN: 15-15-0225r0 (Supplement doc. - 15-15-0226r0)
Presented TG4q target use cases and the benefits of ULP-PHYs and how these PHYs addressed the use cases.

## Slide 13: Approval of BRC Call Meeting Minutes on March 4, 2015
15-15-0165-00-004q-brc-conf-call-meeting-minutes-04-march-2015.pdf
Moved by: Allan Zhu
Seconded by: Kiran Bynam
Approved by unanimous consent

## Slide 14: WED AM1
Comment Resolutions
  Go over the comments and provided some preliminary resolutions.
  Allan – 54 editorial comments (resolved)
  Kiran/CT – 7 TASK related comments (resolved)
Discuss ULP-PHYs name change
  Straw Poll: Do you support to have name change for ULP-PHYs (ULP-TASK and ULP-GFSK)?
  Yes : 3
  No : 2
  Abstain : 1

## Slide 15: Wed PM1
Discussion on James Gilb’s presentation at WNG
Straw Poll: Do you support the change of PAR as proposed in James Gilb’s presentation (DCN: 15-14/572r1)?
Yes : 0
No : 7
Abstain : 0
Comment resolution (cont’)
  Henk: 16 ALN and TPC comments (resolved)

## Slide 16: Thurs AM1
Comment resolution (cont’)
  Henk: 7 comments (6 editorial and 1 SUN-Compatibility) resolved

## Slide 17: Thurs AM2
Comment resolution (cont’)
    Henk: 7 comments (6 editorial and 1 SUN-Compatibility) - resolved
    Chiu: 1 comment (Editorial – Introduction subclause) - discussed
Review the CSD statement (DCN: 15-12-0387-06-004q-ulp-5c)
Motion to WG for conditional sponsor ballot
BRC Re-formation and Motion to WG
    Time Line Review
    Next Steps
    AoB

## Slide 18: Review CSD Statement
Reviewed the CSD statement (DCN: 15-12-0387-06-004q-ulp-5c) and checked if the 802.15.4q draft is consistent with the 5C.

## Slide 19: TG Motion: Re-approval of CSD Statement
Move to affirm that the CSD statement (DCN: 15-12-0387-06-004q-ulp-5c) is still valid and the 802.15.4q draft is consistent with the 5C.
  Moved by: Henk Seconded by: Allan
  Approved by unanimous consent

## Slide 20: TG Motion: Conditional Sponsor Ballot
Move that the 802.15.4q TG requests 802.15 WG to request conditional approval from the 802 EC to submit 802.15.4q revision draft to Sponsor Ballot.
  Moved by: Henk Seconded by: CT
  Approved by unanimous consent

## Slide 21: TG Motion: BRC Formation
Move that the 802.15.4q TG requests 802.15 WG to approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the 802.15.4q draft standard with the following membership:
The 802.15.4q BRC is authorized to approve comment resolutions on behalf of the 802.15 WG. Comment resolution between sessions will be conducted via reflector email and via teleconferences announced to the reflector at least 30 days in advance.
Moved by: Kiran Seconded by: Allan
  Approved by unanimous consent
  Chiu Ngo (Chair)
  Allan Zhu (Huawei)
  Hendricus De Ruijter (Silicon Lab)
  Guido Dolmans (IMEC)
  Kiran Bynam (Samsung)
  Chandrashekhar Thejaswi PS (Samsung)

## Slide 22: Teleconferences
From Feb 16, 2015 to April 15, 2015
  Every Wednesday 8:00PM PDT/7:00PM PST
From April 16, 2015 to Sept. 13, 2015
  Every Wednesday 7:00AM PDT

## Slide 23: TG4q Timeline
Preliminary work
  Call for applications Dec 2012
  Applications presentations Jan 2013
  TGD outline Mar 2013
  TGD, applications and channel modeling contribution call Mar 2013
  Review TGD contributions May 2013
  TGD Ongoing & review application contributions Jul 2013
Proposal effort
  Call for intent Jul 2013
  TGD completed Sep 2013
  Call for proposals Sep 2013
  Proposal presentations Nov 2013
Drafting
  First draft May 2014
  Ballotable draft Jul 2014

## Slide 24: TG4q Timeline (cont’)
Balloting
  WG letter ballot (#95) Oct 2014
  First WG LB recirculation (#100) Dec 2014
  Second WG LB recirculation (#101) Feb 2015
  Conditional approval of sponsor ballot Mar 2015
  Sponsor ballot Apr 2015
  First SB recirculation May 2015
  Conditional approval to submit to Revcom July 2015

## Slide 25: Plan for May Meeting
Comment resolution
Preparation for recirc.

## Slide 26: Thurs PM2 (Additional Session)
Preparation for seeking conditional sponsor ballot

## Slide 27
Adjourn -