## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [March 12 2015]
Source: Myung Jong Lee [CUNY]
Address Dept of EE, CUNY, 140th St, New York, NY 10031]
Voice:[+1-212-650-7260], FAX: [+1-201-650-8249],
E-Mail:[lee@ccny.cuny.edu]
Re: [.]
Abstract: []
Purpose: [Report of TG8 activities during March 2015 Berlin Plenary Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
March 12, 2015
Myung Lee
TG8 Chair

## Slide 3: Meeting Objectives
Discussion/Harmonization of Contributions
Drafting v.9
Discussion on Project Plan

## Slide 4: Achievements
8 time slots used at this meeting
PHY draft done
Champions assigned for drafting the remaining items (Doc. 074r2)
Draft plan till next meeting
Presentations and drafting
  Doc. 689r4: Approved motion (Marco Hernandez)
  Doc. 244r0: Intro 802.11 Association process (Jae Seung Lee)
  Doc. 171r3, 170r3: PHY general, high mobility (Marco Hernandez)
  Doc. 215r2r2: Channel Scanning (Huan-Bang Li)
  Doc. 191r3: Fully distributed sync (Byungjae Kwak)
  Doc. 222r2, 223r1: MAC Architecture and Transmit, Receive texts (Qing Li)
  Doc. 247r1: MAC individual frame (Qing Li)
  Doc. 236r2, 241r1, 247r1: MAC overview, general, individual frame format (Byungjae Kwak)
  Doc. 074r3: PAC work items (Qing Li)
  Doc. 195r1: UWB LIFS, SIFS (Igor Dotlic)

## Slide 5: Achievements (cont)
Completed Draft v0.10.1
  All main PHY write-up completed.
  Completed majority of MAC Components
  Identified remaining items to resolved until May meeting

## Slide 6: Plan for May Meeting
Email discussion for work items
Action items and champions (Doc. 74r3)
Three Teleconferences
  Agenda:
    Contribution presentation
    Drafting Progress for remaining MAC items by individual champions
  Date:
    April 8 (Wednesday) 7:00amUS EDT, 8:00pm Japan/Korea, Ireland 11:00AM
    April 2 (Wednesday) 8:00pmUS EDT, 9am (April 3) Japan/Korea, Ireland 12:00 Noon
    May 6 (Wednesday) 7:00am US EDT, 8:00pm Japan/Korea, Ireland 11:00AM

## Slide 7: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 15
LB Comment resolution/ LB recirculation Nov. 15
Sponsor Ballot Mar. 16
RevCom submission July 16

## Slide 8: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Byung-Jae Kwak (ETRI)
Seung-Hoon Park (Samsung)

## Slide 9: Thank you!