## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: Closing Report for TG4q (ULP) Task Group, March 2015 Meeting
Date Submitted: March 12, 2015
Source: Chiu Ngo, Samsung
75 W. Plumeria Drive, San Jose, CA 95134, USA
Abstract: Meeting Closing Report for TG4q (ULP) Task Group
Purpose: Summary on activities during the March meeting.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4q Task Group
Closing Report
15th Meeting of the ULP Task Group
Berlin, Germany
March 9-12, 2015

## Slide 3: March 2015 Session
Secretary: Chandrashekhar Thejaswi PS
Total of 6 time slots
 | Tuesday | Wednesday | Thursday
AM1 | TG4q | TG4q | TG4q
AM2 |  |  | TG4q
PM1 |  | TG4q | 
PM2 |  | TG4q | TG4q

## Slide 4: Achievement this week
Comment resolution:
  Went over some of the 216 comments on the second recirculation letter ballot (#101) and provide resolutions.
  About 160 comments were resolved.
Provided a response to Gilb’s proposal presented in Jan.

## Slide 5: Plan for May Meeting
Comment resolution
Preparation for recirc.

## Slide 6: Teleconferences
From Feb 16, 2015 to April 15, 2015
  Every Wednesday 8:00PM PDT/7:00PM PST
From April 16, 2015 to Sept. 13, 2015
  Every Wednesday 7:00AM PDT

## Slide 7: TG4q Timeline
Preliminary work
  Call for applications Dec 2012
  Applications presentations Jan 2013
  TGD outline Mar 2013
  TGD, applications and channel modeling contribution call Mar 2013
  Review TGD contributions May 2013
  TGD Ongoing & review application contributions Jul 2013
Proposal effort
  Call for intent Jul 2013
  TGD completed Sep 2013
  Call for proposals Sep 2013
  Proposal presentations Nov 2013
Drafting
  First draft May 2014
  Ballotable draft Jul 2014

## Slide 8: TG4q Timeline (cont’)
Balloting
  WG letter ballot (#95) Oct 2014
  First WG LB recirculation (#100) Dec 2014
  Second WG LB recirculation (#101) Feb 2015
  Conditional approval of sponsor ballot Mar 2015
  Sponsor ballot Apr 2015
  First SB recirculation May 2015
  Conditional approval to submit to Revcom July 2015

## Slide 9: WG Motion: BRC Formation
Move that 802.15 WG to approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the 802.15.4q draft standard with the following membership:
The 802.15.4q BRC is authorized to approve comment resolutions on behalf of the 802.15 WG. Comment resolution between sessions will be conducted via reflector email and via teleconferences announced to the reflector at least 30 days in advance.
Moved by: Chiu Ngo Seconded by: Clint Powell
Approved by unanimous consent
  Chiu Ngo (Chair)
  Allan Zhu (Huawei)
  Hendricus De Ruijter (Silicon Lab)
  Guido Dolmans (IMEC)
  Kiran Bynam (Samsung)
  Chandrashekhar Thejaswi PS (Samsung)

## Slide 10: Conditional Sponsor Ballot
Initial Ballot closed 17 October 2014
    Vote results (pool of 102 voters) 86 responses (84.3 response ratio) 68 yes, 12 no (85.31 approval ratio) 6 abstain (6.98% abstain ratio) 301 total comments received, 195 Must Be Satisfied(62 accepted, 62 rejected, 71 revised)
Recirculation Ballot 1 closed 10 Jan, 2015
    Vote results (pool of 102 voters) 91 responses (89.22% response ratio) 72 yes, 13 no (84.71% approval ratio) 6 abstain (6.59% abstain ratio) 120 total comments received, 104 Must Be Satisfied(48 accepted, 34 rejected, 22 revised)

## Slide 11: Status Review of Balloting (cont’)
Recirculation Ballot 2 closed 5 March, 2015
    Vote results (pool of 102 voters) 94 responses (92.16% response ratio) 77 yes, 11 no (87.5% approval ratio) 6 abstain (6.38% abstain ratio) 216 total comments received, 171 Must Be Satisfied(107 accepted, 1 rejected, 13 revised, 50 pending)

## Slide 12: WG Motion: Conditional Sponsor Ballot
Move that the 802.15 WG to request conditional approval from the 802 EC to submit 802.15.4q revision draft to Sponsor Ballot.
  Moved by: Chiu Ngo Seconded by: Clint Powell
  Y/N/A = 29/7/2

## Slide 13
Thank you!