## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [ Summary of teleconferences previous to the May meeting ]
Date Submitted: [ May 11th, 2015 ]
Source: [ Marco Hernandez ]
Company: [NICT]
Address: [3-4 Hikarino-oka, Yokosuka, 239-0847, Japan]
Voice:[+81 46-847-5439] Fax: [+81 46-847-5431] E-Mail:[]
Re: [In response to call for technical contributions TG8]
Abstract: [ ]
Purpose: [Material for discussion in 802.15.8 TG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Teleconference on April 8th
Bad news: Shannon confirmed he will not participate in TG8 any longer.
Good news: Dr. Joo will continue participating in TG8.
Progress of assignments in 15-74r2:
  Marco: “Channel access for CFP text”.
  New assignments for 5.3 MAC command frames by Li, BJ, Qing, Marco.
Revised assignments are in DCN 15-74r4.

## Slide 3: Teleconference on April 22nd
Progress of assignments in 15-74r4:
  Marco: “Resource request command text”.
  BJ: Draft list of Acronyms, Definitions and General description.
    Missing definitions were assigned to champions.
  Na: “PAC authentication procedure”.
    Proposal based on TLS-type protocol.
    It requires PDs running in an IP network (procedure is not specified at MAC/PHY level).
    Unclear about scalability and group authentication.
    BJ was supposed to meet with Na to clarify what we are looking for security.

## Slide 4: Teleconference on May 1st
Progress of assignments in 15-74r4:
  Marco: “Device discovery text”.
    Again a long discussion about device ID.
    We have discussed about discovery IDs like Peer ID, group ID, Application ID, etc., are generated and processed in higher layers. Specification provides only an interface for the management.
    Controversy: if device ID as low level ID, like MAC address, should be specified or should not be specified.
    Discussion:
      If discovery information is generated and processed from higher layers, device ID (low level ID) may not be needed.
      Maybe device ID (low level ID) is useful for authentication between a Peer ID and a particular PD.
Some missing definitions were presented.