## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: Closing Report for TG4q (ULP) Task Group, May 2015 Meeting
Date Submitted: May 14, 2015
Source: Chiu Ngo, Samsung
665 Clyde Ave, Mountain View, CA 94043, USA
Abstract: Meeting Closing Report for TG4q (ULP) Task Group
Purpose: Summary on activities during the May meeting.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4q Task Group
Closing Report
16th Meeting of the ULP Task Group
Vancouver, Canada
May 10-14, 2015

## Slide 3: May 2015 Session
Secretary: Chandrashekhar Thejaswi PS
Total of 5 time slots
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | 
AM2 |  |  |  | TG4q
PM1 |  | TG4q | TG4q | 
PM2 | TG4q |  | TG4q | 

## Slide 4: Achievement this week
Consolidated and analyzed comments from past LBs
Prepared info for starting sponsor ballot

## Slide 5: Plan for July’15 Meeting
Prepare for the process of handling comments from sponsor ballots
If needed,
  Comment resolution on balloting
  Prepare for starting sponsor ballot

## Slide 6: Teleconferences
From May 14, 2015 to June 14, 2015
  Every Wednesday 7:00AM PT
From June 15, 2015 to Nov. 4, 2015
  Every Wednesday 8:00PM PT
June 22~26, 29~30, 2015 8:00PM PT
July 2~3, 6~9, 2015 8:00PM PT
Remark: On April 27, we had already scheduled additional BRC calls on on May 28~29, June 1~2
(all at 7:00am PT)

## Slide 7: TG4q Timeline
Preliminary work
  Call for applications Dec 2012
  Applications presentations Jan 2013
  TGD outline Mar 2013
  TGD, applications and channel modeling contribution call Mar 2013
  Review TGD contributions May 2013
  TGD Ongoing & review application contributions Jul 2013
Proposal effort
  Call for intent Jul 2013
  TGD completed Sep 2013
  Call for proposals Sep 2013
  Proposal presentations Nov 2013
Drafting
  First draft May 2014
  Ballotable draft Jul 2014

## Slide 8: TG4q Timeline (cont’)
Balloting
  WG letter ballot (#95) Oct 2014
  First WG LB recirculation (#100) Dec 2014
  Second WG LB recirculation (#101) Feb 2015
  Third WG LB recirculation (#105) Apr 2015
  Fourth WG LB recirculation (#107) May 2015
  Conditional approval of sponsor ballot Jun 2015
  Sponsor ballot Jun 2015
  First SB recirculation July 2015
  Conditional approval to submit to Revcom Sept 2015

## Slide 9: WG Motion: BRC Formation
Move that 802.15 WG to approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the 802.15.4q draft standard with the following membership:
The 802.15.4q BRC is authorized to approve comment resolutions on behalf of the 802.15 WG. Comment resolution between sessions will be conducted via reflector email and via teleconferences announced to the reflector at least 30 days in advance.
Moved by: Chiu Ngo Seconded by:
  Chiu Ngo (Chair)
  Allan Zhu (Huawei)
  Hendricus De Ruijter (Silicon Lab)
  Youngsoo Kim (Samsung)
  Guido Dolmans (IMEC)
  Kiran Bynam (Samsung)
  Chandrashekhar Thejaswi PS (Samsung)

## Slide 10
Thank you!