## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: Closing Report for TG4q (ULP) Task Group, July 2015 Meeting
Date Submitted: July 16, 2015
Source: Chiu Ngo, Samsung
665 Clyde Ave, Mountain View, CA 94043, USA
Abstract: Meeting Closing Report for TG4q (ULP) Task Group
Purpose: Summary on activities during the July meeting.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4q Task Group
Report
17th Meeting of the ULP Task Group
Waikoloa, Big Island, Hawaii
July 13~16, 2015

## Slide 3: July 2015 Session
Secretary: Chandrashekhar Thejaswi PS
Total of 4 time slots
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | TG4q
AM2 | TG4q |  |  | 
PM1 |  |  |  | 
PM2 | TG4q | TG4q |  | 

## Slide 4: Achievement this week
Reviewed D5.0 and discussed the comments received from LB107 and LB109 to be re-submitted to sponsor ballot.
Discussed the approach of handling comment resolution for sponsor ballot

## Slide 5: Plan for Sept’15 Meeting
Comment resolution for sponsor ballot
  Prepare material for “approval to submit to RevCom”

## Slide 6: Teleconferences
From June 15, 2015 to Jan. 17, 2016
  Every Wednesday 8:00PM PT (after US Daylight Saving ends, 9:00PM PT)
From Aug 17, 2015 to Nov. 30, 2015
  Every Monday 8:00PM PT (after US Daylight Saving ends, 9:00PM PT)

## Slide 7: TG4q Timeline
Preliminary work
  Call for applications Dec 2012
  Applications presentations Jan 2013
  TGD outline Mar 2013
  TGD, applications and channel modeling contribution call Mar 2013
  Review TGD contributions May 2013
  TGD Ongoing & review application contributions Jul 2013
Proposal effort
  Call for intent Jul 2013
  TGD completed Sep 2013
  Call for proposals Sep 2013
  Proposal presentations Nov 2013
Drafting
  First draft May 2014
  Ballotable draft Jul 2014

## Slide 8: TG4q Timeline (cont’)
Balloting
  WG letter ballot (#95) Oct 2014
  First WG LB recirculation (#100) Dec 2014
  Second WG LB recirculation (#101) Feb 2015
  Third WG LB recirculation (#105) Apr 2015
  Fourth WG LB recirculation (#107) May 2015
  Approval of sponsor ballot Jun 2015
  Sponsor ballot Jun 2015
  First SB recirculation Aug 2015
  Second SB recirculation Sept 2015
  Third SB recirculation Sept 2015
  EC Approval to submit to RevCom Oct 2015

## Slide 9: WG Motion: BRC Formation for Sponsor Balloting
Move that 802.15 WG to approve the formation of a Ballot Resolution Committee (BRC) for the sponsor balloting of the 802.15.4q draft standard with the following membership:
The 802.15.4q BRC is authorized to approve sponsor ballot comment resolutions and the start of recirculation ballots of the 802.15.4q draft on behalf of the 802.15 WG. Comment resolution between sessions will be conducted via reflector email and via teleconferences announced to the reflector at least 30 days in advance.
  Moved by: Chiu Ngo Seconded by:
  Chiu Ngo (Chair)
  Allan Zhu (Huawei)
  Hendricus De Ruijter (Silicon Labs)
  Youngsoo Kim (Samsung)
  Guido Dolmans (IMEC)
  Kiran Bynam (Samsung)
  Chandrashekhar Thejaswi PS (Samsung)

## Slide 10
Thank you!