## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: Report for IEEE 802.15.4q (ULP) Task Group, Sept. 2015 Meeting
Date Submitted: September 14, 2015
Source: Chiu Ngo, Samsung
665 Clyde Ave, Mountain View, CA 94043, USA
Abstract: Meeting Report for IEEE 802.15.4q (ULP) Task Group
Purpose: Report on activities during the Sept. 2015 meeting.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4q Task Group
Report
18th Meeting of the ULP Task Group
Bangkok, Thailand
Sept. 14~17, 2015

## Slide 3: Participants, Patents, and Duty to Inform
All participants in this meeting have certain obligations under the IEEE-SA Patent Policy.
Participants:
  “Shall inform the IEEE (or cause the IEEE to be informed)” of the identity of each “holder of any potential Essential Patent Claims of which they are personally aware” if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
    “Personal awareness” means that the participant “is personally aware that the holder may have a potential Essential Patent Claim,” even if the participant is not personally aware of the specific patents or patent claims
  “Should inform the IEEE (or cause the IEEE to be informed)” of the identity of “any other holders of such potential Essential Patent Claims” (that is, third parties that are not affiliated with the participant, with the participant’s employer, or with anyone else that the participant is from or otherwise represents)
  The above does not apply if the patent claim is already the subject of an Accepted Letter of Assurance that applies to the proposed standard(s) under consideration by this group
Quoted text excerpted from IEEE-SA Standards Board Bylaws subclause 6.2
Early identification of holders of potential Essential Patent Claims is strongly encouraged
No duty to perform a patent search

## Slide 4: Patent Related Links
  All participants should be familiar with their obligations under the IEEE-SA Policies & Procedures for standards development.
  Patent Policy is stated in these sources:
  IEEE-SA Standards Boards Bylaws
  http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6
  IEEE-SA Standards Board Operations Manual
  http://standards.ieee.org/develop/policies/opman/sect6.html#6.3
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org or visit http://standards.ieee.org/about/sasb/patcom/index.html
This slide set is available at https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt

## Slide 5: Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance:
  Either speak up now or
  Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible or
  Cause an LOA to be submitted

## Slide 6: Other Guidelines for IEEE WG Meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs, including licensing costs of essential patent claims, of different technical approaches may be discussed in standards development meetings.
      Technical considerations remain primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
See IEEE-SA Standards Board Operations Manual, clause 5.3.10 and “Promoting Competition and Innovation: What You Need to Know about the IEEE Standards Association's Antitrust and Competition Policy” for more details.

## Slide 7: Sept. 2015 Sessions
Secretary: Chandrashekhar Thejaswi PS
Total of 5 time slots
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | TG4q (Lotus 1)
AM2 |  |  |  | 
PM1 | TG4q (Lotus 8) | TG4q (Lotus 8) |  | 
PM2 |  | TG4q (Lotus 8) |  | TG4q (Lotus 10)
Meeting Objective(s):
  Review D6.0 and provide comments on recirculation of sponsor ballot.
  Prepare material for “approval to submit to RevCom”

## Slide 8: Agenda
Agenda (15-0645)
Approval of Sept. 2015 Meeting Agenda (15-0645r1)
Moved by: Henk De Ruijter
Seconded by: Bob Heile
Approved by unanimous consent

## Slide 9: Approval of BRC Call Minutes
15-15-0653-00-004q-brc-conf-call-meeting-minutes-26-august-2015.doc
Moved by: Youngsoo Kim
Seconded by: Hendricus De Ruijter
Approved by unanimous consent

## Slide 10: MON PM1
Approved minutes for August 26 BRC call (DCN: 15-15-0653-00)
Reviewed status of the first TG4q recirc. sponsor ballot
  No comment received yet.
  Suggested to reach out to No voters regarding the SB recirc. #1
Review draft spec. D6.0 and provide comments on the first recirculation of sponsor ballot
  went through the comments from Chiu Ngo on Table/Figure referencing and some editorial changes
  Encouraged members to review D6.0 and provided comments before TUE PM1 session.

## Slide 11: TUE PM1
Review draft spec. D6.0 and provide comments on the first recirculation of sponsor ballot
  Updated from Henk on potential comments on D6.0
  Encouraged members to review D6.0 and provided comments before THUR AM1 session.
Reviewed and updated timeline
Reviewed and updated conference schedule
  TUE PM2
Cancelled

## Slide 12: THUR AM1
Updated on status of the first TG4q recirc. sponsor ballot (no comment received yet)
Reviewed draft spec. D6.0 and provided comments on the first recirculation of sponsor ballot
  Henk provided some comments for discussion
  Chair encouraged everyone to submit comments to IEEE SA by this evening.
Editor discussion
  Editor – Allan Zhu (Huawei)
  Appointed two sub-editors:
    Chandrashekhar Thejaswi PS (Samsung)
    Henk De Ruijter (Silicon Labs)
TG Motion on BRC Reaffirmation for Sponsor Balloting
Plan for Nov’15 meeting

## Slide 13: THUR PM2
Reviewed the process on handling comment resolution for recirculation of SB
  Ben Rolfe provided some guidance on handling SB comment resolution and suggestion on referencing.

## Slide 14: Teleconferences
From June 15, 2015 to Jan. 17, 2016
  Every Wednesday 8:00PM PT (after US Daylight Saving ends, 9:00PM PT)
From Aug 17, 2015 to Nov. 30, 2015 Jan. 17, 2016
  Every Monday 8:00PM PT (after US Daylight Saving ends, 9:00PM PT)

## Slide 15: TG4q Timeline
Preliminary work
  Call for applications Dec 2012
  Applications presentations Jan 2013
  TGD outline Mar 2013
  TGD, applications and channel modeling contribution call Mar 2013
  Review TGD contributions May 2013
  TGD Ongoing & review application contributions Jul 2013
Proposal effort
  Call for intent Jul 2013
  TGD completed Sep 2013
  Call for proposals Sep 2013
  Proposal presentations Nov 2013
Drafting
  First draft May 2014
  Ballotable draft Jul 2014

## Slide 16: TG4q Timeline (cont’)
Balloting
  WG letter ballot (#95) Oct 2014
  First WG LB recirculation (#100) Dec 2014
  Second WG LB recirculation (#101) Feb 2015
  Third WG LB recirculation (#105) Apr 2015
  Fourth WG LB recirculation (#107) May 2015
  Approval of sponsor ballot Jun 2015
  Sponsor ballot Jun 2015
  First SB recirculation Sept 2015
  Second SB recirculation Oct 2015
  Third SB recirculation Oct 2015
  EC Approval to submit to RevCom Nov 2015

## Slide 17: Plan for Nov’15 Meeting
Comment resolution for sponsor ballot
  Prepare material for seeking “WG approval to submit to EC/RevCom”

## Slide 18: TG Motion: Reaffirmation of Sponsor BRC
Move that the 802.15.4q TG requests 802.15 WG to reaffirm the Ballot Resolution Committee (BRC) for the sponsor balloting of the 802.15.4q draft standard with the following membership:
The 802.15.4q BRC is authorized to approve sponsor ballot comment resolutions and the start of recirculation ballots of the 802.15.4q draft on behalf of the 802.15 WG. Comment resolution between sessions will be conducted via reflector email and via teleconferences announced to the reflector at least 30 days in advance.
  Moved by: Henk De Ruijter
  Seconded by: Allan Zhu
  Approved by unanimous consent
  Chiu Ngo (Chair)
  Allan Zhu (Huawei)
  Hendricus De Ruijter (Silicon Labs)
  Youngsoo Kim (Samsung)
  Guido Dolmans (IMEC)
  Kiran Bynam (Samsung)
  Chandrashekhar Thejaswi PS (Samsung)

## Slide 19
AoB?

## Slide 20
-Adjourned-