## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Opening Information for January 2016]
Date Submitted: [19 January 2016]
Source: [Shoichi Kitazawa] Company [ATR]
Address [Hikaridai, Seika, Kyoto JAPAN]
Voice:[+81-774-95-1565], FAX: [], E-Mail:[kitazawa@atr.jp]
Re: []
Abstract: [Opening information for the TG4s January 2016.]
Purpose: [Opening information.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4s Opening Information for January 2016
Shoichi Kitazawa

## Slide 3: Attendance
https://imat.ieee.org
Register
Indicate attendance

## Slide 4: IEEE Patent Policy
IEEE Patent Policy

## Slide 5: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  | TG4s Hanover D | TG4 Hanover E
AM2 |  | TG4s Hanover D |  | 
PM1 |  |  |  | 
PM2 |  |  |  | 

## Slide 6: Time planning
TG Kickoff September 2014
Editing1st Draft May 2015
Motion for Letter Ballot March 2016
Sponsor Ballot November 2016
Submission to RevCom May 2017
Timeline of TG4s (15-14-0559-r1)

## Slide 7: Timeline
Year |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  | 
Month |  | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
SG | PAR & CSD development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Timeline of TG4s (15-14-0559-r1)

## Slide 8: Agenda
TG4s meeting call to order
Call for essential patents and policies & procedures reminder
Agenda Setting
Approve DFW meeting minutes
Hearing presentations
Work on Technical Guidance Document and Draft document
Timeline
Plan for March meeting and Teleconference
Report on progress to WG

## Slide 9: Contributions
TG4s January 2016 Agenda (15-16-2r1)
TG4s Opening Information for January 2016 (15-15-882r0)
TG4s November 2015 Meeting Minutes (15-15-965r0)
Spectrum Resource Measurement and Management requirement table (15-16-89r0)
Proposal of SRM MAC Commands for Technical Guidance Document (15-16-44r0)
TG4s Technical Guidance Document(15-14-555r10)