## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Closing Report for January 2016]
Date Submitted: [21 January 2016]
Source: [Shoichi Kitazawa] Company [ATR]
Address [Hikaridai, Seika, Kyoto JAPAN]
Voice:[+81-774-95-1565], FAX: [], E-Mail:[kitazawa@atr.jp]
Re: [ ]
Abstract: [TG4s closing report for January 2016 at Atlanta]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 TG4s Closing report
Atlanta, GA 21 January 2016

## Slide 3: Agenda for the week
Agenda Setting
Approve Dallas meeting minutes
Hearing presentations
Work on Technical Guidance Document and Draft document
Plan for March meeting and Teleconference
Report on progress to WG

## Slide 4: Accomplishment for the meeting
Three meetings were held on Tuesday AM2, Wednesday AM1 and Thursday AM1.
Approved November meeting minutes.
Heard presentation.
  Proposal of SRM MAC Commands for Technical Guidance Document (15-16-44r0)
  Spectrum Resource Measurement and Management requirement table (15-16-89r0)
Reviewed and discussed of Technical Guidance Document (15-14-555r10)
Reviewed Draft document.
Confirms plan for Teleconference and March meeting.

## Slide 5: Contributions
TG4s January 2016 Agenda (15-16-2r1)
TG4s Opening Information for January 2016 (15-16-75r0)
TG4s November 2015 Meeting Minutes (15-15-965r0)
Proposal of SRM MAC Commands for Technical Guidance Document (15-16-44r0)
Spectrum Resource Measurement and Management requirement table (15-15-89r0)
TG4s Technical Guidance Document(15-14-555r10)

## Slide 6: Timeline
Year |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  | 
Month |  | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
SG | PAR & CSD development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 7: Plan for Teleconference and March Meeting
Teleconference
Start from Feb 2nd. Every Tue 22:00 ET / Wed 10:00JST
Duration:1 hour
Access: https://global.gotomeeting.com/join/254904533
Password: sru
March Meeting
3 meeting slot
  Hearing presentations
  Work on Technical Guidance Document and Draft.
  Start comment collection.

## Slide 8: Thank you!