## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [802.15.3e Closing Report for January 2016 Session]
Date Submitted: [21 Jan 2016]
Source: [Andrew Estrada] Company [Sony]
Address [San Diego, CA, USA]
Voice:[+1.858.942.5483], E-Mail:[Andrew.Estrada@am.sony.com]
Re: [802.15.3e Closing Report for January 2016 Session.]
Abstract: [Closing Report for the January Session]
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.3e
High Rate Close Proximity (HRCP)
Closing Report
Atlanta, GA
January 18-21, 2016

## Slide 3: 802.15.3e Officers
Chair: Andrew Estrada, Sony
Vice Chair: Thomas Kürner, Institut für Nachrichtentechnik Technische Universität Braunschweig
Secretary: Ken Hiraga, NTT
Technical Editor: Ko Togashi, Toshiba

## Slide 4: Goals for this meeting
November Plenary:
  Complete 1st draft of spec
  Unify the different sections into a single document.
  Resolve remaining TG comments

## Slide 5: TG3e Accomplishments
Reviewed draft spec
Resolved all TG comments
Approved the draft spec and coexistence document.

## Slide 6: Timeline
July
Waikoloa 12-17
Sep
Bangkok
13-18
Initial
Presentations
Deadline 10 Sept
Mandatory Editorial Coordination
(at least 2 wks before LB)
Jan ‘16
Atlanta
17-22
Nov
Dallas
8-13
Start Letter Ballot
Merge, Refine, Draft
Consensus
Merging
We are Here!
Technical Expert Group Recommendations (4 weeks before Jan mtg)
By Dec 25
Mar ‘16
Macau
.3 Revision
Mid-Jan

## Slide 7: Telecon Schedule
2 calls between now and March 2016 Session
  Call 1: Wed, 24 Feb, 21:00 to 23:00 PST
    Thur, 25 Feb 0-2EST, 6-8CET, 14-16JST
  Call 2: Wed, 2 Mar, 21:00 to 23:00 PST
    Thur, 3 Mar 0-2EST, 6-8CET, 14-16JST
  30 day review period ends 20 Feb
  Macau session starts 13 March

## Slide 8: Telecon Agenda
Resolve LB comments

## Slide 9: Goals for next meeting
March Plenary:
  Resolve remaining LB comments

## Slide 10: TG Motion
Move that TG3e formally requests that the 802.15 WG start a WG Letter Ballot requesting approval to forward document P802-15-3e_D01.doc to Sponsor Ballot.
Moved By: James Gilb
Seconded By: Thomas Kuerner
y/a/n = 15/0/0

## Slide 11: TG Motion
Move that TG3e formally approves the Coexistence Assurance Document 15-16-0018-00-003e-coexistence-assurance.doc.
Moved By: Thomas Kuerner
Seconded By: James Gilb
y/a/n = 14/0/0

## Slide 12: WG Motion
Move that 802.15 WG start a WG Letter Ballot requesting approval to forward document P802-15-3e_D01.doc to Sponsor Ballot.
Moved By
Seconded By
y/a/n =

## Slide 13
Thank You!