## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [November 12, 2015]
Source: Myung J. Lee [CUNY]
Address [140th Street, New York, NY]
Voice:[+1-212-650-7260], FAX: []
E-Mail:[mlee@ccny.cuny.edu]
Abstract: [Status update of TG8]
Purpose: [Report of TG8 activities during November 2015 Dallas Plenary Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
January 21, 2016
Myung J. Lee
TG8 Chair

## Slide 3: Meeting Objectives
Technical Presentation/Discussion
Drafting toward v1.0
Project Plan

## Slide 4: Achievements
10 time slots used at this meeting
Text Presentations on MAC functions and services
Finalized Group Peering and communication
Security discussion (thanks Bob Moskowitz, Tero Kivinen)
Draft Document D0.18 completed
Presented Documents
  Doc. 15-16-61r0: Three teleconf report summary (Marco Hernandez)
  Doc. 15-15-987r5: MAC Command Frame (Marco Hernandez)
  Doc. 15-15-989r0: TBD solutions (HB Li)
  Doc. 15-16-67r1: Peering Process (HB Li)
  Doc. 15-16-72r1: PIB MAC (Marco Hernandez)
  Doc. 15-16-83r2: Cyclic Superframe (SS Joo)
  Doc. 15-16-102r1: Channel Assignment (Marco Hernandez)
  Doc. 15-16-103r0: High Mobility PHY (Marco Hernandez)

## Slide 5: Achievements (cont.)
Presented Documents (cont.)
  Doc. 15-16-62r0: Spread Sheet Comment Resolution (Marco Hernandez)
  Doc. 15-16-104r1: Suggested Change for Peering (HB Li)
  Doc. 15-16-126r0: Ether type (Billy Verso)
  Doc. 15-16-125r0: Assigned TBDs (BJ Kwak)
  Doc. 15-16-122r0: BCH code construction example (BJ Kwak)
  Doc. 15-16-113r1: Updated 15.8 Draft (BJ Kwak)

## Slide 6: Achievements (cont.)
Adding a member to the Editing Team
  BJ Kwak (ETRI)
  Marco Hernandez (NICT)
  Billy Verso (DecaWave)

## Slide 7: Plan for March Plenary
Resolution of TBD items
Co-existence document
Drafting a WG Letter Ballot Version
Teleconferences (2016)
  Agenda:
    Resolution of TBD items
    Plan for drafting
  Date:
    February 3 (Wednesday) 7:00amUS EST, 9:00pm Japan/Korea, Ireland 12:00PM
    February 17 (Wednesday) 7:00amUS EST, 9:00pm Japan/Korea, Ireland 12:00PM
    March 2 (Wednesday) 7:00amUS EST, 9:00pm Japan/Korea, Ireland 12:00PM
    March 2 (Wednesday) 7:00amUS EST, 9:00pm Japan/Korea, Ireland 12:00PM
  Teleconference via Skype

## Slide 8: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 15
LB Comment resolution/ LB recirculation Nov. 15
Sponsor Ballot Mar. 16
RevCom submission July 16

## Slide 9: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Byung-Jae Kwak (ETRI)
Marco Hernandez (NICT)
Billy Verso (DecaWave)

## Slide 10: Thank you!