## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Closing Report for May 2016]
Date Submitted: [19 March 2016]
Source: [Shoichi Kitazawa] Company [ATR]
Address [Hikaridai, Seika, Kyoto JAPAN]
Voice:[+81-774-95-1565], FAX: [], E-Mail:[kitazawa@atr.jp]
Re: [ ]
Abstract: [TG4s closing report for May 2016 at Waikoloa]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 TG4s Closing report
Waikoloa 19 May 2016

## Slide 3: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  | TG4s Kohara2 | TG4 Kings3
AM2 |  |  |  | TG4 Kings3
PM1 |  |  |  | 
PM2 |  |  |  | 

## Slide 4: Agenda for the week
Agenda Setting
Approve Macau meeting and Teleconference minutes
Hearing presentations
Work on Technical Guidance Document and Draft document
Plan for July meeting and Teleconference
Report on progress to WG

## Slide 5: Accomplishment for the meeting
Three meetings were held on Wednesday AM1, Thursday AM1 and AM2
Approved March and Apr-May Teleconference meeting minutes.
Heard presentations.
  A method for generating realistic wireless traffic through analysis of smartphone operation logs (15-16-153r4)
  Spectrum resource measurement and management; Approaches of IEC TC65 and ETSI ERM/TG41 (15-16-420r1)
Review of Technical Guidance Document (15-14-555r13)
Worked on Draft document.
  TG4s D0.1 at the member area
  Start comment collection on June
Confirms plan for Teleconference and July meeting.

## Slide 6: Contributions
TG4s May 2016 Agenda (15-16-343-r0)
TG4s Opening Information for May 2016 (15-16-402r0)
TG4s March 2016 Meeting Minutes (15-16-331r0)
TG4s May 2016 Meeting Minutes (15-16-382r0)
A method for generating realistic wireless traffic through analysis of smartphone operation logs (15-16-153r4)
Spectrum resource measurement and management; Approaches of IEC TC65 and ETSI ERM/TG41 (15-16-420r1)

## Slide 7: Timeline
Year |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  | 
Month |  | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
SG | PAR & CSD development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 8: Plan for Teleconference and July Meeting
Weekly Teleconference
Start from May 31st Tue 21:00 ET / June 1st Wed 10:00JST to one week before July meeting
Duration:1 hour
Access https://global.gotomeeting.com/join/254904533
Meeting Password: sru
July Meeting
5 meeting slot (Including TG12 joint meeting)
  Hearing presentations
  Resolve of comment collection.
  Work on Draft Document

## Slide 9: Thank you!