## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [May 19, 2016]
Source: Myung J. Lee [CUNY]
Address [140th Street, New York, NY]
Voice:[+1-212-650-7260], FAX: []
E-Mail:[mlee@ccny.cuny.edu]
Abstract: [Status update of TG8]
Purpose: [Report of TG8 activities during May 2016 Big Island Interim Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
May 19, 2016
Myung J. Lee
TG8 Chair

## Slide 3: Meeting Objectives
Complete the draft v1.0
Preparation of WG Letter Ballot
Project Plan

## Slide 4: Achievements
10 time slots +4 additional time slots used at this meeting
Completed D1.0 WG LB draft

## Slide 5: Motion to Initiate Letter Ballot
Move that IEEE 802.15 TG8 formally request that the 802.15 WG start a WG Letter Ballot requesting approval to forward document draft_P802.15.8_D1.0.pdf to Sponsor Ballot
Moved by: Huan-Bang Li
Seconded by: Seongsoon Joo
Unanimously approved

## Slide 6: Working Group Motion
Move that IEEE 802.15 WG start a WG Letter Ballot requesting approval to forward document draft_P802.15.8_D1.0.pdf, and CA document 15-16-385-00-0008, to Sponsor Ballot.
Moved by: Myung Lee
Seconded by:

## Slide 7: WG BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.8-D01 with the following membership: Myung Lee (chair), Huan-bang Li, BJ Kwak, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Myung Lee
Seconded By:

## Slide 8: BRC Conference Calls
Starting July 13 7:00 – 8:00am EDT
  Weekly every Wednesday

## Slide 9: Plan for July Plenary
BRC Teleconferences
  Agenda: Comment Resolution
  Weekly every Wednesday starting July 13, 2016
    July 13 (Wednesday) 7:00amUS EDT, 8:00pm Japan/Korea, Ireland 12:00PM
  Teleconference via Skype

## Slide 10: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 15
LB Comment resolution/ LB recirculation Nov. 15
Sponsor Ballot Mar. 16
RevCom submission July 16

## Slide 11: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Byung-Jae Kwak (ETRI)
Marco Hernandez (NICT)
Billy Verso (DecaWave)

## Slide 12: Thank you!