## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Closing Report for July 2016]
Date Submitted: [31 July 2016]
Source: [Shoichi Kitazawa] Company [ATR]
Address [Hikaridai, Seika, Kyoto JAPAN]
Voice:[+81-774-95-1565], FAX: [], E-Mail:[kitazawa@atr.jp]
Re: [ ]
Abstract: [TG4s closing report for July 2016 at San Diego]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 TG4s Closing report
San Diego 28 July 2016

## Slide 3: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  | TG4s Golden Hill B | TG4s La Jolla B | TG4 Gaslamp D
AM2 |  | TG12+TG4s Golden Hill B |  | TG4 Gaslamp D
PM1 |  |  |  | 
PM2 |  |  |  | 

## Slide 4: Agenda for the week
TG4s meeting call to order
Call for essential patents and policies & procedures reminder
Agenda Setting
Approve KOA and Teleconference meeting minutes
Work on Draft document
TG Motion for LB, BRC and Teleconference
Plan for next meeting
Report on progress to WG and WG Motion for LB and BRC

## Slide 5: Accomplishment for the meeting
Four meetings and one joint session were held.
Approved May and Teleconference meeting minutes.
Review and edit Draft Document generateD1.0.
TG motion for LB and BRC
Confirms plan for September meeting and BRC teleconference.

## Slide 6: Time planning
TG Kickoff September 2014
Editing1st Draft May 2015
Motion for Letter Ballot July 2016
Sponsor Ballot March 2017
Submission to RevCom November 2017
Timeline of TG4s (15-14-0559-r2)

## Slide 7: Timeline
Timeline of TG4s (15-14-0559-r2)
Year |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  | 
Month |  | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
SG | PAR & CSD development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 8: Contributions
TG4s May 2016 Meeting Minutes (15-16-382r0)
TG4s Teleconference Minutes for July 2016 (15-16-500)

## Slide 9: TG Motion #1
Move that TG4s formally requests that the 802.15 WG start a WG Letter Ballot requesting approval to forward document P802-15-4s/D01, and CA document 15-16-0536-01-004s-coexistence-assurance-document-for-802-15-4s.doc to Sponsor Ballot.
Moved By: Hidetoshi Yokota
Seconded By: Shusaku Shimada
y/a/n =4 /0/0

## Slide 10: TG Motion #2
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D01 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, and Shusaku Shimada. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Jussi Haapola
Seconded by: Pat Kinney
Y/N/A:4/0/0

## Slide 11: WG Motion #1
Motion for WG Approval to Start Letter Ballot.
Move that 802.15 WG start a WG Letter Ballot requesting approval to forward document P802-15-4s-D01, and CA document 15-16-536r1 to Sponsor Ballot
Moved By: Shoichi Kitazawa
Seconded By: Benjamin A. Rolfe
Upon neither discussion nor objection motion carries by unanimous consent

## Slide 12: WG Motion #2
Motion for WG Approval to Form a TG4s BRC.
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D01 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, and Shusaku Shimada. The 802.15.4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Shoichi Kitazawa
Seconded By: Benjamin A. Rolfe
Upon neither discussion nor objection motion carries by unanimous consent.

## Slide 13: Plan for September Meeting
2 meeting slots
  Comment resolution

## Slide 14: BRC Conference Calls
Starting BRC conference calls one week after the letter ballot ends.
Weekly every Tuesday 22:00(EDT) /Wednesday 11:00 (JST)

## Slide 15: Thank you!