## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [802.15.3e Closing Report for July 2016 Session]
Date Submitted: [28 July 2016]
Source: [Andrew Estrada] Company [Sony]
Address [San Diego, CA, USA]
Voice:[+1.858.942.5483], E-Mail:[Andrew.Estrada@am.sony.com]
Re: [802.15.3e Closing Report for July 2016 Session.]
Abstract: [Closing Report for the July Session]
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.3e
High Rate Close Proximity (HRCP)
Closing Report
San Diego
July 25-28, 2016

## Slide 3: 802.15.3e Officers
Chair: Andrew Estrada, Sony
Vice Chair: Thomas Kürner, Institut für Nachrichtentechnik Technische Universität Braunschweig
Secretary: Ken Hiraga, NTT
Technical Editor: Ko Togashi, Toshiba

## Slide 4: Goals for this meeting
July:
  Prepare Sponsor Ballot package
  Approve BRC
  Seek unconditional approval to start Sponsor ballot

## Slide 5: TG3e Accomplishments
Prepared Sponsor Ballot submission
Agreed on BRC and call schedule
Approved motion to request conditional approval to start Sponsor Ballot.

## Slide 6: Letter Ballot 124 (Recirc 2)
VOTERS | 103 | 103 | 103
VOTED | 71 | 73 | 76
YES | 65 | 67 | 74
ABSTAIN | 2 | 2 | 2
NO | 4 | 4 | 0
% VOTERS | 68.93% | 70.87% | 73.79%
% YES | 94.20% | 94.37% | 100.00%
% ABSTAIN | 2.82% | 2.74% | 2.63%
Draft Std P802.15.3e | D1.0 | D2.0 | D3.0

## Slide 7: Contributions
No contributions this session.

## Slide 8: Schedule Plan Details (updated 26 July ‘16)
PAR/CSD Approval
  EC 2015 March 11
  NesCom 2015 March 27
WG Letter Ballot
  Initial 2016 Jan
  Recirc1 (15 days) 2016 May
  Recirc2 (15 days)
  Recirc3 (15 days)
Form Sponsor Ballot Pool 2016 Apr 23
MEC/MDR Done 2016 May 19 (start)
IEEE-SA Sponsor Ballot
  EC approval 2016 July 29
  Initial 2016 July
  Recirc1
  Recirc2
Final WG and EC approval
Final RevCom approval 2016 Dec – 2017 Jan
Publication 2017 Jan – 2017 Mar

## Slide 9: TG Motion
Motion: The Task Group requests that 802.15 reviews and approves the CSD [15-14-0716-07-003e] and requests unconditional approval from the EC to submit P802.15.3e_D04 to Sponsor Ballot.
Moved By: Thomas Kuerner
Seconded By: Ryuji Kohno
Yes/Abstain/No: 12/0/0

## Slide 10: TG Motion
Move that 802.15.3e TG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.3e_D04 with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, Keiji Akiyama, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Thomas Kuerner
Seconded By: Ko Togashi
Yes/Abstain/No: Approved by unanimous consent

## Slide 11: BRC Telecon Schedule
2 calls between now and Sept 2016 Session
  Call 1: Wed, 31 Aug, 21:00 to 23:00 PDT
    Thur, 1 Sep 0-2EST, 5-7CET, 13-15JST/KST
  Call 2: Wed, 7 Sep, 21:00 to 23:00 PDT
    Thur, 8 Sep 0-2EST, 5-7CET, 13-15JST/KST
    Warsaw, 12-16 Sep

## Slide 12: WG Motion
Motion: 802.15 has reviewed and approves the CSD [15-14-0716-07-003e] and requests unconditional approval from the EC to submit P802.15.3e_D04 to Sponsor Ballot.
Moved By:
Seconded By:
Yes/No/Abstain:

## Slide 13: WG Motion
Move that 802.15.3e TG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.3e_D04 with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, Keiji Akiyama, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By:
Seconded By:
Yes/No/Abstain:

## Slide 14
Thank You!