## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Opening Information for September 2016]
Date Submitted: [13 September 2016]
Source: [Shoichi Kitazawa / Hidetoshi Yokota] Company [ATR / Landis&Gyr]
Address [Hikaridai, Seika, Kyoto JAPAN / Tokyo JAPAN]
Voice:[+81-774-95-1565 / +81 3-5532-7455], FAX: [], E-Mail:[kitazawa@ieee.org / hidetoshi.yokota@landisgyr.com]
Re: []
Abstract: [Opening information for the TG4s September 2016.]
Purpose: [Opening information.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4s Opening Information for September 2016
Shoichi Kitazawa
Hidetoshi Yokota

## Slide 3: IEEE Patent Policy
IEEE Patent Policy

## Slide 4: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | TG4s Wars Sawa
AM2 |  |  |  | TG4s Wars Sawa
PM1 |  |  |  | 
PM2 |  |  |  | 

## Slide 5: Agenda
TG4s meeting call to order
Call for essential patents and policies & procedures reminder
Agenda Setting
Approve SAN and Teleconference meeting minutes
Comment resolution
TG Motion for BRC and Teleconference
Plan for next meeting
Report on progress to WG

## Slide 6: Time planning
TG Kickoff September 2014
Editing1st Draft May 2015
Motion for Letter Ballot July 2016
Sponsor Ballot March 2017
Submission to RevCom November 2017
Timeline of TG4s (15-14-0559-r2)

## Slide 7: Timeline
Timeline of TG4s (15-14-0559-r2)
Year |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  | 
Month |  | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
SG | PAR & CSD development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 8: Contributions
TG4s July 2016 Meeting Minutes (15-16-563r0)
TG4s BRC Teleconference Minutes for September 2016 (15-16-644)
802.15.4s Letter Ballot Consolidated Comments (15-16-596)

## Slide 9: TG Motion #1
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D01 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, and Shusaku Shimada. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by:
Seconded by:
Y/N/A:

## Slide 10: WG Motion #1
Motion for WG Approval to Form a TG4s BRC.
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D01 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, and Shusaku Shimada. The 802.15.4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By:
Seconded By