## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [September 15, 2016]
Source: Myung J. Lee [CUNY]
Address [140th Street, New York, NY]
Voice:[+1-212-650-7260], FAX: []
E-Mail:[mlee@ccny.cuny.edu]
Abstract: [Status update of TG8]
Purpose: [Report of TG8 activities during September 2016 Warsaw Interim Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
September 15, 2016
Myung J. Lee
TG8 Chair

## Slide 3: Meeting Objectives
Comment Resolution
Text for Draf 2.0
Prepare a recirculation

## Slide 4: Achievements
Total Number of comments: 716
- Technical (242), Editorial (474)
- All comments are resolved and assigned
- Texts being worked on
Text contributions for drafting
  Doc. 568r1: Channel Access (M. Hernandez)
  Doc. 549r2: Suggested Changes (HB Li)
  Doc. 620r2: Peering & Depeering (M. Hernandez)
  Doc. 621r1: CFP Proposed solution (M. Hernandez)
  Doc. 623r0: Resolution for Service Primitive Definitions (M. Hernandez)
  Doc. 646r1: PAC Network with UWB PHY (Billy Verso)
  Doc. 658r1: Primitives for Peering and Depeering (HB Li)
  Doc. 659r0: Discovery MAC Primitives (M. Hernandez)
  Doc. 660r0, 661r0, 662r0: Primitives for Synch, PHY security (BJ Kwak, et al.)
  Doc. 688r2: Primitives for Reset & Sounding (HB Li)
  Doc. 689r1: MAC service primitive (M. Hernandez)
  Doc. 696r0: PHY security fix (BJ Kwak et al.)
  Doc. 695r1: DPS & Calibration (Billy Verso)

## Slide 5: WG BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.8-D01 with the following membership: Myung Lee (chair), Huan-bang Li, BJ Kwak, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Myung Lee
Seconded By:

## Slide 6: Plan for September Interim
BRC Teleconferences
  Agenda: Text Contributions for Recirculation
  Bi-weekly Wednesday starting September 28, 2016
    7:00amUS EDT, 8:00pm Japan/Korea, Ireland 12:00PM
    1.5 Hours each
    September 28 (Wednesday), October 12 (Wednesday), October 27 (Thursday)
  Teleconference via Skype

## Slide 7: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 16
LB Comment resolution/ LB recirculation Nov. 16
Sponsor Ballot Dec. 16
RevCom submission May 17

## Slide 8: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Byung-Jae Kwak (ETRI)
Marco Hernandez (NICT)
Billy Verso (DecaWave)

## Slide 9: Thank you!