## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [IEEE 802.15.7r1 OWC TG Closing Report for Sept. 2016]
Date Submitted: [15 Sept., 2016]
Source: [Yeong Min Jang] Company [Kookmin University]
Address [Seoul, Korea]
Voice:[+82-2-910-5068], FAX: [+82-2-910-4449], E-Mail: [yjang@kookmin.ac.kr]
Re: []
Abstract: [IEEE 802.15.7r1 OWC TG Closing Report for Sept. 2016 at Warsaw]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.7r1 OWC Closing report Warsaw Sept. 15, 2016

## Slide 3: Agenda items for the week
  Continue task group review and comment resolution

## Slide 4: Accomplishment for the Sept. meeting
12 sessions (Mon., Tue., Wed. and Thurs.)
Total number of draft baseline document D0: 566 pages
Technical comments from TG7r1 OWC TG: 1,027
Editorial comments from TG7r1 OWC TG : 1,600
Resolved all technical comments and 1,509 editorial comments

## Slide 5: Plan for Nov. Meeting
Requesting 10 meeting sessions
Start comment resolution against D1
(Release draft D1 document by Oct. 29, 2016)
Comments for draft D1 shall be sent in by January 8, 2017