## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [802.15.3e Closing Report for November 2016 Session]
Date Submitted: [10 November 2016]
Source: [Andrew Estrada] Company [Sony]
Address [San Diego, CA, USA]
Voice:[+1.858.942.5483], E-Mail:[Andrew.Estrada@am.sony.com]
Re: [802.15.3e Closing Report for November 2016 Session.]
Abstract: [Closing Report for the November Session]
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.3e
High Rate Close Proximity (HRCP)
Closing Report
San Antonio
November 7-10, 2016

## Slide 3: 802.15.3e Officers
Chair: Andrew Estrada, Sony
Vice Chair: Thomas Kürner, Institut für Nachrichtentechnik Technische Universität Braunschweig
Secretary: Ken Hiraga, NTT
Technical Editor: Ko Togashi, Toshiba

## Slide 4: Sponsor Ballot results
Ballot Open Date: | 27-Oct-201627-Oct-2016 GMT
Ballot Close Date: | 06-Nov-201606-Nov-2016 GMT
Type: | New
Draft #: | 06
Ballots Received: | 10
Vote Changes: | 4
Comments: | 26
RESPONSE RATE | 
This ballot has met the 75% returned ballot requirement. | 
96 eligible people in this ballot group. | 
86 | affirmative votes
0 | total negative votes with comments
0 | negative votes with new comments
0 | negative votes without comments
1 | abstention votes: (Lack of time: 1)
87 | votes received = 90% returned
 | 1% abstention
APPROVAL RATE | 
The 75% affirmation requirement is being met. | 
86 | affirmative votes
0 | negative votes with comments
86 | votes = 100% affirmative

## Slide 5: Goals for this meeting
Resolve Sponsor Ballot comments
Approve BRC
Approve motion to forward draft to RevCom

## Slide 6: TG3e Accomplishments
Resolved Recirc 2 comments
  Accepted or Revised 24 of 26 comments
  Rejected remaining 2 comments
  Incorporated all resolutions into the latest draft.
Formed the BRC
Approved motion to forward draft to RevCom

## Slide 7: Contributions
DCN | Resolves comments
15-16-0804-01-003e | r02-25, r02-23, r02-21, r02-20, r02-19, r02-18, r02-10, r02-5
15-16-0809-01-003e | r02-17, r02-12, r02-11, r02-6, r02-4

## Slide 8: TG Motion
Move that 802.15.3e TG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.3e-D07 (or current revision) with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, Keiji Akiyama, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Thomas Kuerner
Seconded By: Ken Hiraga
Yes/Abstain/No: Approved by unanimous consent

## Slide 9: BRC Telecon Schedule
5 call slots between now and Sept 2016 Session
  Call 1: Wed, 16 Nov, 20:00 to 22:00 PST
    Wed, 17 Nov 5-7 CET, 13-15 JST/KST
      Approve start of Recirc 3
  Call 2 (optional): Wed, 23 Nov, 21:00 to 23:00 PST
    Thu, 24 Nov 5-7 CET, 13-15 JST/KST
  Call 3: Wed, 30 Nov, 21:00 to 23:00 PST
    Thu, 1 Dec 5-7 CET, 13-15 JST/KST
      Decide on Recirc 4
      Approve start of Recirc 4 (if needed)
  Call 4 (optional): Wed, 7 Dec, 21:00 to 23:00 PST
    Thu, 8 Dec 5-7 CET, 13-15 JST/KST
  Call 5 (optional): Wed, 14 Dec, 21:00 to 23:00 PST
    Thu, 15 Dec 5-7 CET, 13-15 JST/KST

## Slide 10: Schedule Plan Details
PAR/CSD Approval
  EC 2015 March 11
  NesCom 2015 March 27
WG Letter Ballot
  Initial 2016 Jan
  Recirc1 2016 Mar 29
  Recirc2 2016 June 18
IEEE-SA Sponsor Ballot
  EC approval 2016 July 29
  Initial 2016 July 29
  Recirc1 2016 Sep
  Recirc2 2016 Oct
  Recirc 3 2016 Nov
Final WG and EC approval
  Final RevCom approval 2017 Jan 30
  Publication 2017 Mar 1

## Slide 11: TG Motion
Motion: that 802.15 WG has reviewed and approves the CSD [15-14-0716-07-003e] and requests conditional approval from the EC to submit P802.15.3e-D07 (or current revision) to RevCom.
Moved By: Thomas Kuerner
Seconded By: Keitarou Kondou
Motion passes: 10/0/0

## Slide 12: WG Motion
Motion: that 802.15 WG has reviewed and approves the CSD [15-14-0716-07-003e] and requests conditional approval from the EC to submit P802.15.3e-D07 (or current revision) to RevCom.
Moved By:
Seconded By:

## Slide 13: WG Motion
Move that 802.15.3e WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of P802.15.3e-D07 (or current revision) with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, Keiji Akiyama, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By:
Seconded By:

## Slide 14: Special Thanks To
Keiji Akiyama
Ken Hiraga
Jae Seung Lee
Keitarou Kondou
Thomas Kürner
Itaru Maekawa
Hiroyuki Matsumura
Makoto Noda
Masashi Shimizu
Ko Togashi
Kiyoshi Toshimitsu

## Slide 15
Thank You!