## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [802.15.3e Closing Report for January 2017 Session]
Date Submitted: [18 January 2017]
Source: [Andrew Estrada] Company [Sony]
Address [San Diego, CA, USA]
Voice:[+1.858.942.5483], E-Mail:[Andrew.Estrada@am.sony.com]
Re: [802.15.3e Closing Report for January 2017 Session.]
Abstract: [Closing Report for the January 2017 Session]
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.3e
High Rate Close Proximity (HRCP)
Closing Report
Atlanta
January 16-19, 2017

## Slide 3: 802.15.3e Officers
Chair: Andrew Estrada, Sony
Vice Chair: Thomas Kürner, Institut für Nachrichtentechnik Technische Universität Braunschweig
Secretary: Ken Hiraga, NTT
Technical Editor: Ko Togashi, Toshiba

## Slide 4: Goals for this meeting
Approve BRC

## Slide 5: TG3e Accomplishments
Formed and approved the BRC

## Slide 6: Schedule Plan Details
PAR/CSD Approval
  EC 2015 March 11
  NesCom 2015 March 27
WG Letter Ballot
  Initial 2016 Jan
  Recirc1 2016 Mar 29
  Recirc2 2016 June 18
IEEE-SA Sponsor Ballot
  EC approval 2016 July 29
  Initial 2016 July 29
  Recirc1 2016 Sep
  Recirc2 2016 Oct
  Recirc 3 2016 Nov
Final WG and EC approval
  Final RevCom approval 2017 Jan 20
  Publication 2017 Mar 1

## Slide 7: TG Motion
Move that 802.15.3e TG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.3e-D07 (or current revision) with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, Keiji Akiyama, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Thomas Kürner
Seconded By: Iwao Hosako
Yes/No/Abstain: 4/0/0

## Slide 8: BRC Telecon Schedule
7 call slots between now and March 2017 Session (if needed)
  Call 1: Wed, 25 Jan, 20:00 to 22:00 PST
    Wed, 26 Jan 5-7 CET, 13-15 JST/KST
  Call 2: Wed, 1 Feb, 20:00 to 22:00 PST
    Thu, 2 Feb 5-7 CET, 13-15 JST/KST
  Call 3: Wed, 8 Feb, 20:00 to 22:00 PST
    Thu, 9 Feb 5-7 CET, 13-15 JST/KST
  Call 4: Wed, 15 Feb, 20:00 to 22:00 PST
    Thu, 16 Feb 5-7 CET, 13-15 JST/KST
  Call 5: Wed, 22 Feb, 20:00 to 22:00 PST
    Thu, 23 Feb 5-7 CET, 13-15 JST/KST
  Call 6: Wed, 1 Mar, 20:00 to 22:00 PST
    Thu, 2 Mar 5-7 CET, 13-15 JST/KST
  Call 7: Wed, 8 Mar, 20:00 to 22:00 PST
    Thu, 9 Mar 5-7 CET, 13-15 JST/KST

## Slide 9: WG Motion
Move that 802.15.3e WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of P802.15.3e-D07 (or current revision) with the following membership: Andrew Estrada (Chair), Ko Togashi, Itaru Maekawa, Jae Seung Lee, Keitarou Kondou, Keiji Akiyama, and Ken Hiraga. The 802.15.3e BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Andrew Estrada
Seconded By: Thomas Kuerner
Result: Approved by unanimous consent

## Slide 10: Special Thanks To
Keiji Akiyama
Ken Hiraga
Jae Seung Lee
Keitarou Kondou
Thomas Kürner
Itaru Maekawa
Hiroyuki Matsumura
Makoto Noda
Masashi Shimizu
Ko Togashi
Kiyoshi Toshimitsu

## Slide 11: Extra Special Thanks To
Bob Heile
Pat Kinney
Ben Rolfe
James Gilb
Rick Alfvin
Clint Powell
Rick Roberts
Jonathan Goldberg

## Slide 12
Thank You!