## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Closing Report for January 2017]
Date Submitted: [19 January 2017]
Source: [Shoichi Kitazawa] Company [Kodenn TI /Muroran Institute of Technology]
Address [Hokkaido JAPAN ]
Voice:[+81-143-46-5345 ], FAX: [], E-Mail:[kitazawa@ieee.org ]
Re: []
Abstract: [Closing report for the TG4s January 2017.]
Purpose: [Closing report.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 TG4s Closing report
Atlanta 19 January 2017

## Slide 3: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  | Highland Ballroom V | Highland Ballroom V | 
AM2 | Highland Ballroom V |  |  | Highland Ballroom IV
PM1 |  |  |  | 
PM2 |  |  |  | 

## Slide 4: Agenda
Agenda Setting
Approve SAT and BRC Teleconference meeting minutes
Comment resolution
Timeline
TG Motion for BRC and Teleconference
Plan for next meeting
Report on progress to WG

## Slide 5: Accomplishment for the meeting
Four meetings were held
November and BRC Teleconference meeting minutes were approved
All the Letter Ballot (LB#126) comments were resolved
TG motion for recirculation Letter Ballot and BRC formation were unanimously approved
Plan for Recirc. LB, March meeting and BRC teleconference were confirmed

## Slide 6: Results of Letter Ballot (LB126)
VOTERS 96
VOTED 63
YES 52
ABSTAIN 5
NO 6
% VOTERS 65.63%
% YES 89.66%
% ABSTAIN 7.94%
# COMMENTS 202
The letter ballot is valid and the draft passes the minimum approval level of 75%

## Slide 7: Contributions
TG4s November 2016 Meeting Minutes (15-16-854r0)
802.15.4s Letter Ballot Consolidated Comments (15-16-596-r13)
TG4s BRC Teleconference Minutes for January 2017(15-17-40-r0)

## Slide 8: Time planning
TG Kickoff November 2014
Editing1st Draft May 2015
Motion for Letter Ballot July 2016
Recirculation LB Feb 2017
Sponsor Ballot July 2017
Submission to RevCom November 2017

## Slide 9: Next step
Generating D2.0 and start Recirculation letter ballot around in February.
BRC Call times
  Day: Announce by the reflector
  Time: Tue 22:00 ET / Wed 11:00JST
March meeting
  4 meeting slots
  Resolve Recirculation Letter ballot comments

## Slide 10: TG4s motion #1
Motion to Start a Recirculation Letter Ballot.
Move that TG4s formally request that the 802.15 WG start a WG Letter Ballot requesting approval of CA document (15-16-0536-01-004s) and document P802-15-4s_D02 (as edited in accordance with the instructions in document 15-16-0596-13-802-15-4s-letter-ballot-consolidated-comments.xlsx) and to forward document P802-15-4s_D02, as edited in accordance with the instructions in document 15-16-0596-13-802-15-4s-letter-ballot-consolidated-comments.xlsx, and CA document (15-16-0536-01-004s) to Sponsor Ballot pending the completion and inclusion of the edits in the draft.
Moved by: Hidetoshi Yokota Seconded by: Iwao Hosako
Discussion: no
Objections: no
Motion carries by unanimous consent

## Slide 11: TG4s motion #2
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D02 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, and Shusaku Shimada. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Hidetoshi Yokota Seconded by: Iwao Hosako
Discussion: no
Objections: no
Motion carries by unanimous consent

## Slide 12: WG Motion #1
Motion to Start a Recirculation Letter Ballot.
Move that 802.15 WG start a WG Letter Ballot requesting approval of CA document (15-16-0536-01-004s) and document P802-15-4s_D02 (as edited in accordance with the instructions in document 15-16-0596-13-802-15-4s-letter-ballot-consolidated-comments.xlsx) and to forward document P802-15-4s_D02, as edited in accordance with the instructions in document 15-16-0596-13-802-15-4s-letter-ballot-consolidated-comments.xlsx, and CA document (15-16-0536-01-004s) to Sponsor Ballot pending the completion and inclusion of the edits in the draft.
Moved By: Shoichi Kitazawa
Seconded By: Ben Rolf
Motion carries by unanimous consent

## Slide 13: WG Motion #2
Motion for WG Approval to Form a TG4s BRC.
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D02 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, and Shusaku Shimada. The 802.15.4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Shoichi Kitazawa
Seconded By: Yeong Min Jang
Motion carries by unanimous consent

## Slide 14
Thank you!