## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [IEEE 802.15.7m OWC TG Closing Report for Jan. 2017]
Date Submitted: [19 Jan, 2017]
Source: [Yeong Min Jang] Company [Kookmin University]
Address [Seoul, Korea]
Voice:[+82-2-910-5068], FAX: [+82-2-910-4449], E-Mail: [yjang@kookmin.ac.kr]
Re: []
Abstract: [IEEE 802.15.7m OWC TG Closing Report for Jan. 2017]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.7m OWC Closing report Atlanta Jan. 19, 2017

## Slide 3: Agenda items for the week
  Started comment resolution against draft D1 document

## Slide 4: Accomplishment for the January meeting
12 sessions (Mon., Tue., Wed. and Thurs.)
Total number of technical comments in D1 document: 803 pages
Resolved about 500 comment against D1 document
IEEE 802.15.7m OWC TG supports the separation of LiFi subcommittee from IEEE 802.15.7m OWC TG.

## Slide 5: Plan for March Meeting
Requesting 12 meeting sessions
Complete comment resolution against D1
Prepare draft D2 by 1 April, 2017