## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Closing Report for March 2017]
Date Submitted: [16 March 2017]
Source: [Shoichi Kitazawa] Company [Kodenn TI /Muroran Institute of Technology]
Address [Hokkaido JAPAN ]
Voice:[+81-143-46-5345 ], FAX: [], E-Mail:[kitazawa@ieee.org ]
Re: []
Abstract: [Closing report for the TG4s March 2017.]
Purpose: [Closing report.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 TG4s Closing report
Vancouver 16 March 2017

## Slide 3: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | TG4s Kensington (4F)
AM2 |  |  |  | 
PM1 | TG4s Regency E (3F) |  |  | 
PM2 |  |  |  | 

## Slide 4: Agenda
Agenda Setting
Approve ATL meeting minutes
Comment resolution
Timeline
TG Motion for BRC and Teleconference
Plan for next meeting
Report on progress to WG

## Slide 5: Accomplishment for the meeting
Two meetings were held
January meeting minute was approved
Reviewed D02 and revised Timeline
TG motion for BRC formation was unanimously approved
Plan for BRC teleconference and May meeting were confirmed

## Slide 6: Results of Recirc. Letter Ballot (LB137) (Unaudited)
VOTERS 96
VOTED 69
YES 60
ABSTAIN 5
NO 4
% VOTERS 71.88%
% YES 93.75%
% ABSTAIN 7.25%
The letter ballot is valid and the draft passes the minimum approval level of 75%

## Slide 7: Contributions
TG4s January 2017 Meeting Minutes (15-17-069r0)
TG4s arch 2017 Agenda (15-17-152r1)
TG4s Opening information for March 2017 (15-17-173r3)
Timeline of TG4s (15-14-559-r4)

## Slide 8: Time planning
TG Kickoff November 2014
Editing1st Draft May 2015
Motion for Letter Ballot July 2016
Recirculation LB Feb 2017
Initial Sponsor Ballot July 2017
Submission to RevCom December 2017

## Slide 9
Year |  | 2014 |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  |  |  | 2018 | 
Month |  | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 12 | 1 | 3
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 10: Next step
Comment resolution of LB137 and going to Recirc. LB
BRC Call times
  Day: Announce by the reflector
  Time: Tue 22:00 ET / Wed 11:00 JST
May meeting
  4 meeting slots
  Resolve Recirculation Letter ballot comments

## Slide 11: TG4s motion #1
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D02 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota and Chris Calvert. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Hidetoshi Yokota Seconded by: Chris Calvert
Discussion:
Objections:
Motion carries by unanimous consent

## Slide 12: WG Motion #1
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D02 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota and Chris Calvert. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Shoichi Kitazawa Seconded by:
Discussion:
Objections:

## Slide 13
Thank you!