## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [March 16, 2017]
Source: Myung J. Lee [CUNY]
Address [ ]
Voice:[], FAX: []
E-Mail:[lee@ccny.cuny.edu]
Abstract: [Status update of TG8]
Purpose: [Report of TG8 activities during March 2017 Vancouver Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
March 16, 2017
Myung J. Lee; TG8 Chair

## Slide 3: Meeting Objectives
Resolution of comments from second Recirculation (LB 135)
Preparation of Sponsor Ballot
Text Drafting

## Slide 4: Achievements
Aggregated Result 2nd Recirculation LB 135
  Started March 1 and Ended March 15, 2017
  Number of Voters: 103
  Number who voted: 71 (68.93%)
  Yes: 63 (96.92%)
  Abstain: 6 (8.45%)
  No: 2 (3.08%)
Total Number of new comments: 260
  149 Editorial, 111 Technical
- All comments are resolved
Texts being worked on for Draft 4.0

## Slide 5: Sponsor Ballot Preparation
Sponsor Ballot Pool Invitation
  Started March 3 and ends April 2, 2017
Submitted Mandatory Editorial Coordination (MEC) Review
  March 14, 2017
Submitted Registration Authority Committee (RAC) Review
  March 14, 2017

## Slide 6
802.15.8 Ballot History
Initial Letter Ballot (LB122) (P802.15.8/D01)
  Opened: May-20-2016
  Closed: June-19-2016
Vote results (pool of 103 voters)
  69 responses (66.99% response ratio)
    60 yes, 4 no (93.75% approval ratio)
    5 abstain (7.25% abstain ratio)
716 comments from 9 commenters
  Technical (242), Editorial (474)
  123 marked as MBS
  Comment resolution database worksheet:
    https://mentor.ieee.org/802.15/dcn/16/15-16-0474-00-0008-consolidated-comments-to-lb122.xlsx –LB122_Comments

## Slide 7
802.15.8 Ballot History
Letter Ballot Recirc 1(LB132) : (P802.15.8/D02)
  Opened: Dec-20-2016
  Closed: Jan-4-2017
Vote results (pool of 103 voters)
  71 responses (68.93% response ratio)
    62 yes, 3 no (95.38% approval ratio)
    6 abstain (8.45% abstain ratio)
287 new comments from 4 commenter
  Technical (100), editorial (187)
  104 marked as MBS
  Comment resolution database worksheet:
    https://mentor.ieee.org/802.15/dcn/17/15-17-0104-01-0008-consolidated-comments-to-lb-132.xlsx LB132 Comments

## Slide 8
802.15.8 Ballot History
Letter Ballot Recirc 2 (LB135): (P802.15.8/D03)
  Opened: Mar-1-2017
  Closed: Mar-15-2017
Vote results (pool of 103 voters)
  71 responses (68.93% response ratio)
    63 yes, 2 no (96.92% approval ratio)
    6 abstain (8.45% abstain ratio)
260 comments from 6 commenters
  149 Editorial, 111 Technical
Consolidated comments database worksheet:
    https://mentor.ieee.org/802.15/dcn/17/15-17-0221-00-0008-consolidated-comments-to-lb135.xlsx: LB135 comments

## Slide 9: TG8 Motion: Conditional Sponsor Ballot
802.15 has reviewed and approved the CSD [5-12-0158-00-0pac-draft-pac-five-criteria.rtf] and requests conditional approval from the EC to submit P802.15.8-D03 or current revision to Sponsor Ballot.
Moved by:
Seconded by:

## Slide 10: TG8 BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.8-D03 with the following membership: Myung Lee (chair), Huan-bang Li, BJ Kwak, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By:
Seconded By:

## Slide 11: WG Motion: Conditional Sponsor Ballot
802.15 has reviewed and approved the CSD [5-12-0158-00-0pac-draft-pac-five-criteria.rtf] and requests conditional approval from the EC to submit P802.15.8-D03 or current revision to Sponsor Ballot.
Moved by: Myung Lee
Seconded by:

## Slide 12: WG BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.8-D03 with the following membership: Myung Lee (chair), Huan-bang Li, BJ Kwak, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Myung Lee
Seconded By:

## Slide 13: Plan for May Interim
  3rd Recirculation Ballot (3/25-4/8)
  Sponsor Ballot
    Sponsor Ballot Pool invitation ends April 2, 2017
    1st Sponsor Ballot starts (4/10-5/9)
  BRC Agenda:
    Comment resolution and drafting D4.0
    Preparation of Sponsor Ballot
  Bi-weekly Thursday starting March 23, 2017
    7:00amUS ET, 8:00pm Japan/Korea, Ireland 12:00PM
    1.5 Hours each
    March 23 (Thursday), April 6 (Thursday), April 27, May 4
  Teleconference via Skype

## Slide 14: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 16
LB Comment resolution/ LB recirculation Nov. 16
Sponsor Ballot Mar. 17
RevCom submission July. 17

## Slide 15: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Editors:
Marco Hernandez (NICT)
Byung-Jae Kwak (ETRI)
Billy Verso (DecaWave)

## Slide 16: Thank you!