## Slide 1
Date: 2017-03-27
Author(s):
Suggested time lines for SG MG

## Slide 2
Suggested timeline for SPEC generation
March 2017 (Vancouver) - PAR and CSD for TG13 got approved, new contributions discussed | April 2017 Additional comments against 15.7m submission | May 2017 (Daejeon ) - Comments resolution against D1 of TG7r1 | June 2017 Generate D0 of TG13 Comment submission
July 2017 (Berlin) Comments resolution against D0 Ad-hoc meeting in Berlin after Plenary meeting | August 2017 Generate D1 of TG13 Comment submission | September 2017 (Kona) Comment resolution against D1 TG letter ballot | October 2017 Generate D2 of TG13 Comment submission
November 2017 (Orlando) Residual comments resolution against D2 Editing work to D3 WG letter ballot | December 2017 - Voting + LG comment submission against D3 | January 2018 (Irvine) Comments resolution against D3 Editing work to D4 Sponsor ballot | February 2018 - Voting + SB comment submission against D4

## Slide 3
Suggested timeline for SPEC generation
March 2018 (Rosemont) - SB comment resolution against D4 - Finalize the Standard |  | May 2018(EU) Standard is published Have party | 

## Slide 4
Suggested timeline before May 2017
March 2017
  Get new PAR and CSD approved
  New input documents
April 2017
  Additional comments submission against D1 of 15.7m (Submission deadline [April 23rd])
May 2017
  Comments resolution against D1 of 15.7m (Finish as many as time permits)
  Check what is missing for D0

## Slide 5
Thank you！