## Slide 1
Date: 2018-01-18
Author(s):
Suggested time lines for SG MG

## Slide 2
Suggested timeline for SPEC generation
March 2017 (Vancouver) - PAR and CSD for TG13 got approved, new contributions discussed | April 2017 Additional comments against 15.7m submission | May 2017 (Daejeon ) - Comments resolution against D1 of TG7r1 | June 2017 Generate D0 of TG13 Comment submission
July 2017 (Berlin) Commen resolution Decision on LC in 802.11  MAC Ad-hoc meeting in Berlin after Plenary | August 2017 Comment submission against D0 | September 2017 (Kona) Finalize comment resolution against D0 | October 2017 Generate D1 of TG13 Comment submission
November 2017 (Orlando) General discussion about PHY and MAC, Work on text | December 2017 - Comment submission against D1 until 1st January 2018 | January 2018 (Irvine) Comment resolution against D1 PM PHY proposals | February 2018 Generate D2 of TG13 Comment submission Working on OFDM PHY proposals

## Slide 3
Suggested timeline for SPEC generation
March 2018 (Rosemont) Resolution of first comments against D2 Discussion on PM PHY | April 2018 Submit further comments against D2 Submissions for OFDM PHY | May 2018 (Warsaw) Finalize comment resolution against D2 Presentations for OFDM PHY | June 2018 Create D3
July 2018 Resolve first comments against D3 Discussion on OFDM PHY | August 2018 Comment submission against D3 | September 2018 Comment resolution against D3 Final changes to PHY and MAC Technical Freeze of TG13 Spec | October 2018 Create D4 Submit D4 to WG letter ballot Comment resolution against D3
November 2018 Resolve WG LB comments | December 2018 Release D5 Submit to SB | January 2019 SB Comment Resolution Start submission to RevCom | February Get on the telco agenda

## Slide 4
Suggested timeline for SPEC generation
March 2019 standard is published Have party |  |  | 

## Slide 5
Thank you！