## Slide 1
802.15: “Wireless Specialty Networks”
Projects Summary Overview/Status
June 2017
Clint Powell
IEEE 802.15 - TG10 (Layer 2 Routing) Chair
IEEE 802.15 - TG4t (Higher Data Rate) Chair
IEEE 802.15.4 - 2015 Revision Co-Editor
ZigBee Alliance - GB 868 MAC/PHY Editor
ZigBee Alliance - Certification Adv. Group Chair
ZigBee Alliance - IEEE 802.15.4 MAC/PHY Adv. Group

## Slide 2: Disclaimer…
“At lectures, symposia, seminars, or educational courses, an individual presenting information on IEEE standards shall make it clear that his or her views should be considered the personal views of that individual rather than the formal position, explanation, or interpretation of the IEEE.”
IEEE-SA Standards Board Operation Manual (subclause 5.9.3)
Notes: 2
6/13/2017

## Slide 3: IEEE 802 Organization
Standards Activities Board
IEEE Standards Association
802.3
CSMA/CD
Ethernet
802.24
Smart Grid
TAG
802.11
Wireless
WLAN
802.15
Wireless
Specialty
Networks
802.21
Media
Independent
Handoff
802.19
Co-existence
WG
Sponsor
IEEE 802
Local and Metropolitan Area Networks
(LMSC)
Sponsor
Sponsor
Sponsor
802.18
Radio
Regulatory
TAG
802.16
Wireless
Broadband
Access
802.22
Wireless
Regional
Area
Networks
802.1
Higher
Layer
LAN
Protocols
Privacy
Study
Group
Voting Members: 96
www.ieee802.org/15
OmniRan

## Slide 4: 802.15 Scope and Purpose
Initial activities focused on wearable devices hence “personal area networks”
Focus is on “specialty”, typically short range, communications. If it is wireless and not a LAN, MAN, RAN, or WAN, odds are its 802.15
Activities are diverse and varied
  Data rates from 2kbps to 100gbs
  Ranges from meters to kilometers
  Frequencies from 400MHz to 800THz
  Predominantly non TCP/IP applications
Only 802 Working Group with multiple MACs

## Slide 5: 802.15 Active Projects/Status
Projects/Status Color Key:
  BLACK: no status change
  BLACK: status update
  GREEN: new project
  …Several projects already published in 2017

## Slide 6: 802.15 Completed Projects
802.15.1 - Original Bluetooth
802.15.2 - Coexistence Recommended Practice Bluetooth/802.11
802.15.3 - High Rate (55 Mbps) Multimedia WPAN
  15.3 amendments:
  802.15.3c - High Rate (>1Gbps) mmWave 15.3 PHY
  802.15.3 Revision A - Roll-up of amendments b and c plus conversion from 64 bit to 48 bit MAC addressing
  802.15.3e - High-Rate Close Proximity Point-to-Point Communications (initial target use - Japan Olympics)

## Slide 7: 802.15 Completed Projects
802.15.4 - Low Rate (250kbps). Energy Efficient WPAN for WSN type applications (initial publication in 2003)
  15.4 Amendments/Revisions:
  802.15.4-2006 Revision - bug fixes, security update, and add higher rate sub-GHz PHY
  802.15.4a - Higher data rate 15.4 UWB PHY
  802.15.4c - Sub 1 GHz 15.4 PHY for China
  802.15.4d - Sub 1 GHz 15.4 PHY for Japan
  802.15.4e - 15.4 MAC Enhancements (GTS among others)
  802.15.4f - 15.4 PHY for Active RFID
  802.15.4g - 15.4 PHY for Field Area Smart Utility Networks
  802.15.4-2011 Revision - roll-up of amendments a, c, and d
  802.15.4j - 15.4 PHY using US dedicated medical band
  802.15.4k - 15.4 PHY for Low Energy Critical Infrastructure Monitoring

## Slide 8: 802.15 Completed Projects
  15.4 Amendments/Revisions (cont):
  802.15.4m - 15.4 PHY for operation in TV White Spaces
  802.15.4n - 15.4 PHY for Chinese Medical Applications
  802.15.4p - 15.4 PHY for Rail Communications and Control
  802.15.4q - Ultra Low Power 15.4 PHY
  802.15.4-2015 Revision - bug fixes and roll-up of amendments e, f, g, j, k, m, and p
  802.15.4t - 2 Mbps PHY (includes backwards compatibility mechanism to original 250 kbps O-QPSK)
  802.15.4u - 865 MHz to 867 MHz Band in India

## Slide 9: 802.15 Completed Projects
802.15.5 - Mesh Networking Recommended Practice
802.15.6 - Body Area Networking for medical and entertainment applications
802.15.7 - Visible Light Communications using structured lighting
802.15.9 - KMP-Recommend Practice for a 15.4 Key Management Protocol
802.15.10 - Layer 2 Routing Recommended Practice

## Slide 10: 802.15 Project Stages
3 Main Types of Groups
  Interest Group
    Determines if sufficient interest to form a Study Group
  Study Group
    Studies general need
    Develops PAR and 5 Criteria docs if project is warranted
  Task Group
    Develops Draft
    Runs Letter Ballot - 802.15 Voters
    Runs Sponsor Ballot - Any Voters

## Slide 11: 802.15 Active Projects/Status
IEEE802.15.3 Amendments:
  802.15.3d - THz band 100Gb/s PHY layer for point to point data center applications
    STATUS: Completed Sponsor Ballot phase – 2nd SB recirc closed 6/10, Approval pending
  802.15.3e - High Rate (100Gb/s), Close Proximity Communications using mmWave for 4k HD MPEG file transfers in <250ms total transaction time
    STATUS: Published in June 2017
  802.15.3f - 60GHz Band Extension for 15.3
    STATUS: In Letter Ballot phase – 1st LB closed 6/9

## Slide 12: 802.15 Active Projects/Status (cont)
IEEE802.15.4 Amendments/Projects:
  802.15.4r - Common 15.4 ranging protocol for Location Based Services indoors or out
    STATUS: On hold
  802.15.4s - MAC enhancement for improved spectrum resource utilization
    Includes Tx Pwr Control
    STATUS: Still in Letter Ballot phase – 3rd LB closed 5/26
  802.15.4t - Higher Rate PHY (HRP) - PHY capable of 2 Mb/s data rates, utilizing the 2.4 GHz ISM band, having backwards-compatibility to, and the same occupied bandwidth as, the present 2.4 GHz O-QPSK PHY, and be simple to implement.
    STATUS: Published in May 2017

## Slide 13: 802.15 Active Projects/Status (cont)
IEEE802.15.4 Amendments/Projects (cont):
  802.15.4v - Regional Sub 1GHz Band (RSB):
    Define 15.4 PHY clause changes to use 870-876 MHz & 915-921 MHz bands in Europe, 902-928 MHz band in Mexico, 902-907.5 MHz & 915-928 MHz bands in Brazil, 915-928 MHz band in Australia/New Zealand that are not in 15.4-2015
    Update the channel parameters for the 470-510 MHz band in China and the 863-870 MHz band in Europe to align them with current requirements.
    STATUS: Approved for Publication, Publication pending
  802.15.4 Revision - bug fixes and roll-up of amendments n, q, s, t, u, v,…
    STATUS: Seeking approval to start Task Group

## Slide 14: 802.15 Active Projects/Status (cont)
Revision to IEEE802.15.7 - 2012, Standard for Visible Light Communications.
  Extend spectral range to include near UV and near IR
  Rename to “Optical Wireless Communications”
  Add capability to specifically to address Optical Camera Communications for use with existing as well as future smart mobile devices
    STATUS: Completed TG D1 review, resolving comments, split into 2 projects (see 802.15.13)

## Slide 15: 802.15 Active Projects/Status (cont)
802.15 New Standards Work:
  802.15.8 - Peer Aware Communications (PAC)
    Standard for Infrastructure-less Peer Aware Communications among Mobile Devices
    STATUS: In Sponsor Ballot phase – 1st SB closed 5/10
  802.15.10 - Recommended Practice for Layer 2 Routing (Mesh Under)
    STATUS: Published in April 2017

## Slide 16: 802.15 Active Projects/Status (cont)
802.15 New Standards Work (cont):
  802.15.12 - Upper Layer Interface (ULI) for 15.4:
    Make IEEE 802.15.4 easier to use, like 802.11 and 802.3
    Enable the use of many of the higher layer protocol stacks used by 802.11 and 802.3 without changes
    Allow 15.4 to address new applications, yet maintain backward compatibility with existing devices and applications
    Potentially consolidate L2R, KMP, 6T,& 6lowpan in one ULI
    Will need tight coordination with 802.1 and IETF
    STATUS: Continuing development of content for draft

## Slide 17: 802.15 Active Projects/Status (cont)
802.15 New Standards Work (cont):
  802.15.13 – Multi-gigabit OWC
    Break out from 802.15.7a with a new MAC
    STATUS: Developing draft

## Slide 18: 802.15 Active Project Status
802.15 Interest Groups:
  Dependability IG (IG DEP): seeking to identify non implementation based strategies, which could be standardized, that inherently improve wireless link reliability.
  Guide for 15.4 Use IG (IG Guide):
    STATUS: On hold
  High Rate Rail Communications IG (HRRC)
  THz IG: Review and discuss the latest advances for using THz bands for wireless date applications
  Low Power Wide Area (LPWA): Defining Objectives
    STATUS: IG report/presentation being prepared for July Mtg.

## Slide 19: 802.15 Other Activity
Joint effort with IETF:
6Tisch Interest Group-formed to support collaboration and coordination of 802.15 activities/positions with IETF on an activity to utilize capabilities in 15.4e in conjunction with IPv6, specifically time slotted channel hopping (TSCH).
    STATUS: Ongoing effort

## Slide 20: 802.15 Future Projects
802.15:
Improved Coexistence – Interest in improving targeted coexistence between 802.15 and 802.11 networks.
    STATUS: No recent activity

## Slide 21: Questions? Clint Powell cpowell@ieee.org