## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: TG3d Berlin 2017 Closing Plenary Slides
Date Submitted: 12 July 2017
Source: Thomas Kürner Company TU Braunschweig
Address Schleinitzstr. 22, D-38092 Braunschweig, Germany
Voice:+495313912416, FAX: +495313915192, E-Mail: t.kuerner@tu-bs.de
Re: n/a
Abstract: TG3d July 2017 Closing Plenary Slides
Purpose: Closing report to WG 15 at closing plenary
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG 3d July 2017 Closing Report

## Slide 3: Meetings/Contributions
2 meetings + 2 meetings jointly with IG THz
Documents presented:
  Contribution # 1
  Sebastian Rey, “Update on Regulatory Progress above 275GHz,” (15-17-0395r00)
  - 5 contributions in the joint meeting with IG THz (see doc. 15-17-0391)

## Slide 4: Tasks Completed
  Motion for IEEE P802.15.3d for submission to RevCom
  Response to comments wrt PAR 801.1acct during the joint 802.1+802.1 meeting (doc. 15-17-0411r4)

## Slide 5
802.15.3d Sponsor Ballot History
Sponsor Ballot Recirc#1 (P802.15.3d/D03)
  Opened: 11-May-2017
  Closed: 21-apr-2017
Ballots received: 2
  2 vote changes
  3 comments from 3 commenters (0 MBS)
Vote results (pool of 99 voters)
  88 responses (88% response ratio)
    85 yes, 0 no (100% approval ratio)
    2 abstain (3 % abstention ratio)
  Comment resolution database worksheet:
    https://mentor.ieee.org/802.15/dcn/17/15-17-0128-06-003d-p802-15-tg3d-consolidated-comment-entry-form.xlsx – sheet SB_D03_Comments
    Decision for a 2nd Recirc to address a relevant editorial comment

## Slide 6
802.15.3d Sponsor Ballot History
Sponsor Ballot Recirc#2 (P802.15.3d/D04)
  Opened: 31-May-2017
  Closed: 10-Jun-2017
Ballots received: 2
  0 vote changes
  2 comments from 2 commenters (0 MBS)
Vote results (pool of 99 voters)
  88 responses (88% response ratio)
    85 yes, 0 no (100% approval ratio)
    2 abstain (3 % abstention ratio)
  Comment resolution database worksheet:
    https://mentor.ieee.org/802.15/dcn/17/15-17-0128-06-003d-p802-15-tg3d-consolidated-comment-entry-form.xlsx – sheet SB_D04_Comments

## Slide 7
Details on the Comments from Recirc#2
Comment # | Name | Affiliation | Category | Comment | Must Be Satisfied | Proposed Change | Disposition Status | Disposition Detail
r02-1 | BUCANEG, DEMETRIO JR | Hawaiian Electric Company | General | In "Table 5-6a" under column "Valid range", these elements are written as "THZ_SC_PHY, THZ_OOK_PHY, THZ_BOTH_PHY". Is "THZ" be scribbled with capital letter "Z" or small letter "z" or immaterial? Same comment applies to the whole document where it occurs. | No | As decided per 'Comment' column. | Rejected | The use of "THz" and "THZ" is consistent throughout the document. "THZ" is only used for primitive names and enumeration values, and "THz" is used in all other cases. This convention was established by IEEE Std 802.15.3-2016. Additionally, the document will be professionally edited prior to publication.
r02-2 | Alessi, Julie |  | Editorial | Draft meets all editorial requirements. | No |  | Acccepted | 
r02-1 is a new comment from Recirc#2

## Slide 8: TG Motion to Forward 802.15.3d to RevCom
Move that 802.15 WG reviews and approves the CSD [15-15-0683-01-003d-tg3d-csd-change-1] and requests unconditional approval from the EC to submit P802.15.3d-D04(or current revision) to RevCom.
Moved by: Iwao Hosako
Seconded by: Jörg Robert
y/a/n = 5/0/0
July 2017

## Slide 9
Motion: that 802.15 WG has reviewed and approved the CSD [15-15-0683-01-003d-tg3d-csd-change-1] and requests unconditional approval from the EC to submit P802.15.3d-D04 (or appropriate revision) to RevCom.
Move:
Second:
WG Motion to Forward 802.15.3d to RevCom
July 2017

## Slide 10: TG Motion
Move that 802.15.3d TG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.3d_D04 or current version with the following membership: Thomas Kürner (Chair), Iwao Hosako, Monique Brown and Ken Hiraga. The 802.15.3d BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved by: Iwao Hosako
Seconded by: Jörg Robert
y/a/n = 5/0/0
July 2017

## Slide 11: WG Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor Balloting of the P802.15.3d_D04 or current version with the following membership: Thomas Kürner (Chair), Iwao Hosako, Monique Brown and Ken Hiraga. The 802.15.3d BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By:
Seconded By:
July 2017

## Slide 12: Thank you to those contributing IEEE P802.15.3d …
Iwao Hosako
Ken Hiraga
Monique Brown
Andrew Estrada
Ko Togashi & the whole TG3e Team
Alexander Fricke
Sebastian Rey
Akifumi Kasamatsu
Norihiko Sekine
Hiroyo Ogawa

## Slide 13: ..and to the leadership in the early days of the IG THz from which TG3d evolved
Rick Roberts
David Britz
Katsuhiro Ajito