## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Closing Report for July 2017]
Date Submitted: [13 July 2017]
Source: [Hidetoshi Yokota, Shoichi Kitazawa] Company [Landis+Gyr, Muroran IT]
Address [Tokyo Japan, Hokkaido Japan]
Voice[], FAX: [], E-Mail:[Hidetoshi.Yokota@landisgyr.com, kitazawa@ieee.org]
Re: []
Abstract: [Closing report for the TG4s July 2017.]
Purpose: [Closing report.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4s Closing Report for July 2017
Hidetoshi Yokota
Shoichi Kitazawa

## Slide 3: IEEE Patent Policy
IEEE Patent Policy

## Slide 4: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | 
AM2 |  |  |  | 
PM1 | TG4s 30512 | TG4s 30512 |  | 
PM2 | TG4s 30512 |  |  | TG4s 30512
cancelled

## Slide 5: Agenda
TG4s meeting call to order
Call for essential patents and policies & procedures reminder
Agenda Setting
Approve YVR meeting minutes
Review of D04
Preparation of comment resolution and formation of BRC
Plan for next meeting
Report on progress to WG

## Slide 6: Contributions
TG4s March 2017 Meeting Minutes (15-17-239r0)
TG4s BRC Teleconference Minutes for July 2017 (15-17-335r2)
TG4s July 2017 Agenda (15-17-359r0)
802.15.4s D04 Letter Ballot Consolidated Comments (15-17-362r1)
TG4s Opening information for July 2017 (15-17-363r0)

## Slide 7: Result of LB142
VOTERS 96 VOTED 71 YES 63 ABSTAIN 5 NO 3 % VOTERS 73.96% % YES 95.45% % ABSTAIN 7.04%

## Slide 8: Time planning
TG Kickoff November 2014
Editing1st Draft May 2015
Motion for Letter Ballot July 2016
Initial Sponsor Ballot July 2017
Submission to RevCom December 2017
Timeline of TG4s (15-14-0559-r2)

## Slide 9
Year |  | 2014 |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  |  |  | 2018 | 
Month |  | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 12 | 1 | 3
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 10: Accomplishment
Three sessions were held
March meeting minute was approved (there was no session in May meeting)
All the comments in LB142 were reviewed and resolved
Draft was updated to D05, then to D06
Voted to go to WG Letter ballot
Voted to move conditional approve to Sponsor ballot
Voted to form for BRC

## Slide 11: Next step
Recirc. of LB
WG Motion for conditional approval for SB
BRC formation and conference call
  Date: Aug 29th (if necessary)
  Time 9pm EDT (Wed 10am JST)
September meeting
  2 meeting slots
  Comment resolution

## Slide 12: WG Motion #1
Move that 802.15 WG start a WG recirculation requesting approval of CA document 15-16-0536-01-004s-coexistence-assurance-document-for-802-15-4s.doc and document P802-15-4s_D06 and to forward document P802-15-4s_D06, to Sponsor Ballot.
Moved By: Hidetoshi Yokota
Seconded By:
y/a/n = / /

## Slide 13: WG Motion #2
Motion for WG Approval to Sponsor Ballot.
802.15 has reviewed and approves the CSD 15-14-0175-05 and requests conditional approval from the EC to submit P802.15.4s_D06 (or latest version) to Sponsor Ballot.
Moved By: Hidetoshi Yokota
Seconded By:

## Slide 14: WG Motion #3
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D06 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, Chris Calvert, Benjamin A. Rolfe and James Glib. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Hidetoshi Yokota
Seconded by: