## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: Proposal for schedule for the next meeting
Date Submitted: July, 2017
Source: Hideki Aoyama Panasonic Corporation contact: aoyama.hideki@jp.panasonic.com
Abstract: Proposal for schedule for the next meeting
Purpose: Support drafting the standard document
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: My Proposal
Do not make a comment that request to replace whole subsection with the other document. Instead, explain witch part should be changed to what sentence and why explicitly.
Hold ad-hoc meeting in Korea to show real device demos, give tutorials for each other
Make a candidate of resolution before the meeting. Each responsible for as following
  Intel UFOOSK, Twinkle VPPM
  Kookmin S2-PSK, HS-PSK, CM-FSK, C-OOK, A-QL, HA-QL
  SNUST Offset-VPWM, VTASC, SS2DC, IDE
  NTU RS-FSK
  Panasonic MPM

## Slide 3: Deadlines
7/14 Fri. today
  3 weeks
8/4 Fri. deadline of text input of D3 resolution
  3 weeks
8/25 Fri. draft D4
  1 week
9/1 Fri. deadline of comment against D4
  1 week
9/8 Fri. deadline of candidate of resolution
9/11 Mon. Kona meeting
Mid. of Aug. Ad-hoc meeting
(Tran and Vinay must attend)