## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [September 14, 2017]
Source: Myung J. Lee [CUNY]
Address [ ]
Voice:[], FAX: []
E-Mail:[lee@ccny.cuny.edu]
Abstract: [Status update of TG8]
Purpose: [Report of TG8 activities during September 2017 Big Island Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
September 13, 2017
Myung J. Lee
TG8 Chair

## Slide 3: Meeting Objectives
Resolution of comments from the Sponsor Ballot recirculation
Drafting for 2nd Recirculation

## Slide 4: Achievements
2nd Sponsor Ballot
  September 5-15, 2017
Ballot results as of September 13
  71 responses (85% response ratio)
    61 yes, 5 no (92% approval ratio)
    5 abstain (6% abstain ratio)
64 comments
  No MBS comments
All comments resolved

## Slide 5: TG8 BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor Ballot recirculation of the P802.15.8-D5.0 with the following membership: Myung Lee (chair), Huan-bang Li, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Marco Hernandez
Seconded By: Huan-Ban Li

## Slide 6: WG BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor Ballot recirculation of the P802.15.8-D5.0 with the following membership: Myung Lee (chair), Huan-bang Li, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Myung Lee
Seconded By:

## Slide 7: Working Group Motion
Move that IEEE 802.15 WG seeks approval from the EC to extend the P802.15.8 PAR (15-17-0529-PAC_PAR_R1) and submit the PAR extension to NesCom.
Moved by: Myung Lee
Seconded by:

## Slide 8: Plan for November Plenary
  BRC Agenda:
    Comment resolution and drafting D6.0
    Preparation of 2nd Recirculation Sponsor Ballot
    RevCom submission (October 16, 2017)
  Weekly Wednesday starting May 24, 2017
    7:00amUS ET, 8:00pm Japan/Korea, Ireland 12:00PM
    1.5 Hours each
    September 20 (Wed), October 4 (Wed), 14 (Sat.)
    Teleconf via Skype
  Recirc. Schedule
    2nd Recirc (Sept 22-Oct. 2): D6
    3rd Recirc (Oct. 4-14) : D6
    RevCom submission (Oct. 16)

## Slide 9: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 16
LB Comment resolution/ LB recirculation Nov. 16
Sponsor Ballot Mar. 17
RevCom submission Oct. 17

## Slide 10: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary
Marco Hernandez (NICT)
Technical Editors
Marco Hernandez (NICT)
Billy Verso (DecaWave)

## Slide 11: Thank you!