## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4s Closing Report for September 2017]
Date Submitted: [14 September 2017]
Source: [Shoichi Kitazawa] Company [Muroran IT]
Address [Hokkaido Japan]
Voice[], FAX: [], E-Mail:[kitazawa@ieee.org]
Re: []
Abstract: [Closing report for the TG4s September 2017.]
Purpose: [Closing report.]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4s Closing Report for September 2017
Shoichi Kitazawa

## Slide 3: TG4s schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | 
AM2 |  |  |  | TG4s Kona2
PM1 |  |  |  | 
PM2 | TG4s Kohala2 | TG4s Waikoloa2 | TG4s Kona2 | 

## Slide 4: Agenda
TG4s meeting call to order
Call for essential patents and policies & procedures reminder
Agenda Setting
Approve TXL meeting and BRC minutes
Review of D06 and comment resolution
Formation of BRC
Plan for next meeting
Report on progress to WG

## Slide 5: Accomplishment
Two sessions were held
July and BRC meeting minute were approved
Review LB145 results and comment resolution results.
Drafting Introduction part of the Draft.
Voted to form for BRC

## Slide 6: Contributions
TG4s July 2017 Meeting Minutes (15-17-455r0)
TG4s BRC Teleconference Minutes for September 2017 (15-17-468r1)
TG4s September 2017 Agenda (15-17-456r1)
802.15.4s D06 Letter Ballot Consolidated Comments(15-17-461r1)
TG4s Opening information for September 2017 (15-17-0518r2)

## Slide 7: Time planning
TG Kickoff November 2014
Editing1st Draft May 2015
Motion for Letter Ballot July 2016
Initial Sponsor Ballot July 2017
Submission to RevCom December 2017
Timeline of TG4s (15-14-0559-r2)

## Slide 8
Year |  | 2014 |  | 2015 |  |  |  |  |  | 2016 |  |  |  |  |  | 2017 |  |  |  |  |  |  | 2018 | 
Month |  | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 12 | 1 | 3
TG Work Items | Start TG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases & TGD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Editing Draft |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Letter Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Initial Sponsor Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 9: Result of LB145
Results are VOTERS 96 VOTED 71 YES 64 ABSTAIN 5 NO 2 % VOTERS 73.96% % YES 96.97% % ABSTAIN 7.04%

## Slide 10: Next step
Comment resolution of SB and going to Recirc. SB
BRC Call times
  Day: Announce by the reflector
  Time: Mon 22:00 ET / Tue 11:00 JST
November meeting
  4 meeting slots
  Resolve Recirculation SB comments

## Slide 11: TG Motion #1
Motion for TG Approval to Form a TG4s BRC.
TG4s requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor Balloting of the P802.15.4s/D06 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota and Chris Calvert, Benjamin A. Rolfe and James Glib. The 802.15 TG4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of P802.15.4s/D06 on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Benjamin A. Rolfe Seconded by: Hidetoshi Yokotota
Discussion: no
Objections: no

## Slide 12: WG Motion #1
Motion for WG Approval to Form a TG4s BRC.
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.4s-D06 with the following membership: Shoichi Kitazawa, Hidetoshi Yokota, Ben Rolfe and James Glib. The 802.15.4s BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Shoichi Kitazawa
Seconded By: Ben Rolfe
Motion passed by unanimous consent