## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [November 8, 2017]
Source: Myung J. Lee [CUNY]
Address [ ]
Voice:[], FAX: []
E-Mail:[lee@ccny.cuny.edu]
Abstract: [Status update of TG8]
Purpose: [Report of TG8 activities during September 2017 Big Island Meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
November 8, 2017
Myung J. Lee
TG8 Chair

## Slide 3: Meeting Objectives
Discussion/Response on RevCom comments
Project plan

## Slide 4: Achievements
2nd Recirculation Sponsor Ballot
  Total 83 voters
  64 Affirmative vote, 3 Negative votes
  95% approval
Submitted draft d6 to Revcom: Oct. 2, 2017
  As of today, 1 comment
  To be voted on Dec. 4 RevCom meeting

## Slide 5: TG8 BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the draft P802.15.8-D6.0 submitted to the RevCom with the following membership: Myung Lee (chair), Huan-bang Li, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions on behalf of the 802.15 WG. Comment resolution between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Marco Hernandez
Seconded By: Billy Verso

## Slide 6: WG BRC Motion
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the draft P802.15.8-D6.0 submitted to the RevCom with the following membership: Myung Lee (chair), Huan-bang Li, Marco Hernandez, Billy Verso, and Seong-Soon Joo. The 802.15.8 BRC is authorized to approve comment resolutions on behalf of the 802.15 WG. Comment resolution between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Myung Lee
Seconded By:

## Slide 7: Plan for Potential January meeting
  BRC Agenda:
    Comment resolution of RevCom comments on draft D6.0
    When needed

## Slide 8: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution Presentation March 15
Draft spec (P802.15.8 D1.0) complete/Letter Ballot May 16
LB Comment resolution/ LB recirculation Nov. 16
Sponsor Ballot Mar. 17
RevCom submission Oct. 17

## Slide 9: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT)
Secretary and Technical editor
Marco Hernandez (NICT)
Technical co-editor
Billy Verso (DecaWave)

## Slide 10: Thank you!