## Slide 1: 802.15.4-2015/Cor 1 Conditional Approval to Forward Draft to RevCom

## Slide 2: 802.15.4-2015/Cor 1 Ballot History
Initial Sponsor Ballot of d2p802.15.4-2015-Corri-1-2017 closed 28-Oct-2017
Vote results (pool of 88 voters)
  75 responses (85% response ratio)
  71 yes, 3 no (95% approval ratio)
  1 abstain (1% abstain ratio)
  Ballot passes
30 comments from 8 commenters
  6 marked as Must be Satisfied (MBS) Comments
  Of the 6 MBS comments, there were 3 unique comments resulting in 3 “accept” resolutions and 3 “revise” resolutions
  Comment resolution database worksheet:
    https://mentor.ieee.org/802.15/dcn/15/15-17-0602-01

## Slide 3: 802.15.4-2015/Cor 1 MBS Comments
6 comments marked as Must be Satisfied (MBS) Comments
  3 unique comments
    Format for IEEE 802.15 CID is improper
    Add text to the added clause to describe the order of transmission is only for extended address fields
    Title of added clause is incorrect, needs to state that it is for extended address field transmission order
  The resolutions to 3 comments were “accept” and “revise” to the other three comments
  The 3 “no” voters have been notified of the comment resolutions and asked if they wish to change their vote

## Slide 4: 802.15.4-2015/Cor 1 Schedule
Initial Sponsor Ballot Closing 28 Oct 2017
Comment Resolution Complete 8 Nov 2017
d3p802.15.4-2015-Corri-1-2017 Edits Complete 10 Nov 2017
Sponsor Ballot 1st Recirculation Start 14 Nov 2017
Sponsor Ballot 1st Recirculation Closing 24 Nov 2017
Comment Resolution Complete (if necessary) 29 Nov 2017
d4p802.15.4-2015-Corri-1-2017 Edits Complete 30 Nov 2017
Sponsor Ballot 2nd Recirculation Start (if necessary) 30 Nov 2017
Sponsor Ballot 2nd Recirculation Closing (if necessary) 7 Dec 2017
RevCom Teleconference submission deadline 20 Dec 2017
RevCom Teleconference 30 Jan 2018

## Slide 5: EC motion for 802.15.4-2015/Cor 1
802.15 requests conditional approval from the EC to submit the d3p802.15.4-2015-Corri-1-2017 (or latest rev) draft to RevCom.
  Moved: Heile, Seconded: Gilb