## Slide 1
NOTE: Update all red fields replacing with your information; they are required. This is a manual update in appropriate
fields. All Blue fields are informational and are to be deleted. Black stays. After updating delete this box/paragraph.
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [Liaison Report on 802.11 for January 2018]
Date Submitted: [18 January 2018 ]
Source: [Al Petrick 802.11] Company [Jones-Petrick and Associates]
Address [Orlando, Florida, 32832]
Voice:[321-235-3269], FAX: [], E-Mail:[al@jpasoc.com ]
Re: [Liaison Report on 802.11 for January, 2018]
[If this is a response to a Call for Contributions, cite the name and date of the Call for Contributions to which this document responds, as well as the relevant item number in the Call for Contributions.]
[Note: Contributions that are not responsive to this section of the template, and contributions which do
not address the topic under which they are submitted, may be refused or consigned to the “General Contributions” area.]
Abstract: [Liaison Report on 802.11 for November, 2018]
Purpose: [Informative]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
802.11 Liaison Report
Doc:15-18-0060
Hotel Irvine
Irvine, California January 15-19, 2018

## Slide 3: IEEE 802.11 Standards Pipeline
3
Sponsor
Ballot
WG
Letter Ballot
Published
Amendment
MAC & PHY
MAC
TIG/Study
groups
Published
Standard
TG without
Approved draft
Discussion Topics
802.11ai
FILS
WNG
802.11aq
PAD
802.11aj
CMMW
802.11ak
GLK
802.11ax
HEW
802.11ay
NG60
802.11
-2016
802.11az
NGP
802.11ba
WUR
802.11ah
< 1Ghz
Light Comms
(LC) SG
802.11
REVmd
Notes: doc.: IEEE 802.11-11/0648r0
November 2017
        Al Petrick Jones-Petrick ans Associates
Page 3

## Slide 4: 802.11 Task Groups in Comment Resolution
Task Group | Ballot | Draft | Comments | Resolved | Plans March 2018 | Closing Report
TGax | LB238 | D2.0 | ~3400 | 700 | Continue resolving comments D3.0 in May 2018 | -----------
TGaq | SB #7 Re-circ | D13.0 | 14 | All | - Planning to issue 8th SB recir – D14.0 | 18/0238r0
TGay | LB 231 | D1.0 | ~2500 |  | D1.0 Failed Continue comment resolution | --------
TGak | ---------- | D6.0 | 0 | Complete | Forward to RevCom | 17/1846r2

## Slide 5: 802.11WNG (Wireless Next Generation)
Presentations
  “Broadcast Service on WLAN” - Hitoshi Morioka (SRC Software)
    https://mentor.ieee.org/802.11/dcn/17/11-17-1736-03-0wng-broadcast-service-on-wlan.pptx
    1 Straw poll, no motions
  “Introducing multiple primary channels to exploit unused resources scattered in multiple channels/bands” - Kazuto Yano (Advanced Telecommunications Research Institute International)
    https://mentor.ieee.org/802.11/dcn/18/11-18-0191-00-0wng-full-duplex-for-802-11.pptx
    1 Straw poll, no motions
  “Wi-Fi Full Duplex” - James Gilb (Gilb Consulting)
    https://mentor.ieee.org/802.11/dcn/18/11-18-0191-00-0wng-full-duplex-for-802-11.pptx
    2 Straw polls, no motions
    Recommended to generate Topic Interest Group (TIG)
Minutes
  doc: 11-18-0253r0
Closing report: ------

## Slide 6: 802.11ax (HEW)
LB 230 D2.0 failed ~3400 comments Nov 4, 2017
Continued comment resolution on draft D2.0.
  Resolved and approved ~700 CIDs (PHY, MAC, MU)
  Held Ad-Hoc before Irvine interim
  LB on D3.0 planned for May - JULY 2018
Plans for March 2018
  Hold several teleconference calls for comment resolution in January, February
  Hold Ad-Hoc comment resolution meeting in Santa Clara, CA.
Closing report:
Notes:         Al Petrick, Jones-Petrick and Associates

## Slide 7: 802.11ba [WUR –(Wake-Up Radio)]
Updated and approved TGba Spec Framework Document (SFD)
  IEEE 802.11-17/575r8
Reviewed presentations
  information elements, control frames
Approved PHY/MAC spec text documents to create TGba D0.1
Plans for March 2018
  Continue work on technical draft
Closing Report: 18/259r0

## Slide 8: 802.11aq (Pre- Association Discovery )
Complete SP#7 recirc comment resolution
Resolved 14 comments resolved
Planning to to issue SB#8 on D14.0
Waiver Request
  Received 9 mandatory coordination comments from IEEE RAC
  Open comments from RAC
  Waiver needs updating to move forward with RevCom
Closing report: 18/0238r0

## Slide 9: Light Communications - SG
Develop PAR and CSD for TG
  Discussed the submitted comments (doc. 11-17/1831r3) and agreed resolution in the text
  Completed the draft PAR (doc. 11-17/1604r8) and CSD (doc. 11-17/1603r7) for submission to the 802.11 WG
  Discussed the updated usage models for LC (doc. 11-17/1743)
Approved PAR (doc. 11-17/1604r8)
Approved CSD (doc. 11-17/1603r7
Closing report: 18/0260r0

## Slide 10: TGmd – Maintenance
IEEE 802.11-2016
Completed 368 CIDS
Approved 40-day working letter ballot on 802.11REVmd D1.0
Closing report 18/0267r0

## Slide 11
TGay
(60 GHz)
LB 231 D1.0 failed with 74.24% approval
  1346 comments (updated): 817 technical (updated), 450 editorial, 79 general
  Comment database (updated on January 17):
    https://mentor.ieee.org/802.11/dcn/18/11-18-0067-03-00ay-11ay-d1-0-comment-database.xlsx
Comment resolution

## Slide 12: TGaz (Next Generation Positioning)
Continued work on SFD
  61 New requirements approved
17 Presentations reviewed
Technical Draft D0.1 released late Jan 2018
Closing report 18/0260r0

## Slide 13: Editor’s Projected Completion of 802.11 Amendments
Page Numbers
Revised Dates
Notes: July 2007

## Slide 14: Thank you !!