IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | TG 802.15 minutes for March, 2018 Plenary meeting of TG4w |  |
| Date Submitted | [March 8th, 2018] |  |
| Source | [Charlie Perkins] [Futurewei] | Voice: [+1-408-330-4586] Fax: [ ] E-mail: [charliep@computer.org] |
| Re: | [TG 802.15 TG4w meeting minutes] |  |
| Abstract | TG 802.15 TG4w minutes from the Chicago IEEE 802 Wireless Plenary Meeting |  |
| Purpose | [Record the transactions of the TG 802.15 TG4w Plenary meeting during March, 2018] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

Minutes for IEEE TG 802.15 TG4w Chicago Plenary Meeting

5-8 March, 2018

Chair – Jörg Robert

Minutes – Charles Perkins

Objectives (all meetings in room Ronald Reagan):

- Approval of Irvine Minutes

- 802.15.4w Schedule

- Call for Proposals

- Technical Guidance Document

- Proposal Evaluation Procedure

- Liaison to ETSI LTN

- IETF SCHC

Agenda Review:

- Monday PM1

  - Open

  - IEEE-SA Stds. Board Bylaws on Patents in Standards & Guidelines

  - Approval of the Agenda

  - Approval of Irvine Minutes

  - Latest New from ETSI LTN

  - 802.15.4w Schedule

  - Call for Proposals

  - Technical Guidance Document

  - Recess

- Tuesday PM1

  - Open

  - Call for Proposals

  - Technical Guidance Document

  - Proposal Evaluation Procedure

  - Recess

- Wednesday PM1

  - Open

  - PAR/CSD comments (very important)

  - Proposal Evaluation Procedure

  - Liaison to ETSI LTN

  - IETF SCHC

  - Recess

- Thursday PM1

  - Open

  - Proposal Evaluation Procedure

  - Liaison to ETSI LTN

  - IETF SCHC

  - Adjourn TG4w

Monday PM1 (March 5) – Agenda / Timeline review / Contributions

- Chair opened the meeting at 1:33pm; attendance 12

- IEEE-SA Stds. Board Bylaws on Patents in Standards & Guidelines

- Approval of the Agenda

- Approval of Irvine Minutes

- Latest New from ETSI LTN

- 802.15.4w Schedule

- Call for Proposals

- Technical Guidance Document

- Recess

Patent Policy and call for Essential Patents

- Chair presents IEEE slides #1 to #4 of the IEEE patent and meeting conduct slides. Chair provides an opportunity for disclosure.  None was heard.

Comments about formation of TG

- Comments are still arriving until 6:30pm on Tuesday

- Will discuss on Wednesday

Agenda Approved

- 15-18-0096-00-004w-802-15-4w-agenda-march-2018-plenary.pptx.

- Move to accept: Charlie Perkins.  Seconded.  No objection, so approved.

Minutes from Irvine Approved

- 15-18-0055-00-lpwa-tg-802-15-minutes-for-january-2018-interim

- Move to accept: Charlie Perkins.  Seconded.  No objection, so approved.

Latest News from ETSI LTN

- Final draft for approval was accepted by ERM: https://portal.etsi.org/webapp/WorkProgram/Report_WorkItem.asp?WKI_ID=45958

  - Three MAC layers, designed for star topology networks

  - Standard is currently only available to ETSI members

  - Document will be available for free download later from etsi.org

- Next steps:

  - Final editorial changes by ETSI

  - Publication planned April 2018

Proposed Timeline

- March 2017 Plenary (Chicago)

  - Start working on TG issues if PAR/CSD agreed by the group.

- Call for Proposals: Mar, 2018

- Technical Guidelines Doc.: May, 2018; can start this sooner if PAR is approved

- Initial discussion of proposals: July, 2018

Call for Proposals Document

- 15-18-0094-01-004w-802-15-4w-draft-call-for-proposals.docx

- Parties MUST declare their intent to submit proposals by May 4, 2018

- Submission of preliminary proposals due by July 6, 2018.

- No need to have the list of contributors or vice-chair or technical editor positions filled.

- Goal is to send the Call for Proposals this week

Technical Guidance Document

- 15-18-0093-00-004w-802-15-4w-draft-technical-guidance-document.docx

- -140dBm

- < 30 kBit/sec (getting that much data rate at -140dBm would be difficult)

- This is a PHY amendment, so the result should be compatible with MAC

- Lower code rates in addition to K=7, R=1/2.

- Interoperability and co-existence

- Discussion about the need to specify a maximum data rate

- Discussion about specifying the data rate that meets -140dBm requirement

- Request to allow but not require multiple error correction schemes

Recess at 3:11pm

Tuesday PM1 (March 7) – Call for Proposals, Technical Guidance Document

- Open at 1:37pm

- Attendance: 28

Patent Policy and call for Essential Patents

- Chair reminds attendees about IEEE slides #1 to #4 of the IEEE patent and meeting conduct slides.

. Agenda:

- Open

- Review Call for Proposals

- Technical Guidance Document

- Proposal Evaluation Procedure

- Recess.

Review Call for Proposals (DCN 15-18-0094-02-004w-802-15-4w)

- New document uploaded to mentor, changes are highlighted

- Removed sections which are not needed, removed mandatory submission date

- Resolution to disseminate document. Motion: Pat, seconded by Henk, no objection

Continued review for Technical Guidance Document

- Proposal shall include discussion about coexistence with other 802.15 specifications

  - External protocols in the same/adjacent bands may also be important.

- At least one of  the operational bands stated in the PAR shall be supported

- MAC Layer Changes and Compatibility clause is deleted

- Frequency Regulation clause is deleted

- Multipath Robustness immunity to be indicated by simulation results over a specific channel model

- Discussion about throughput versus actual throughput; Max. Spectral Throughput clause is deleted.

- What about preamble length to achieve -140dBm, to understand energy cost?

- Minimum Required Sensitivity measurement must be normalized to 3dB noise

- Discussion about how detailed the document needs to be – not an RFC.

- PAR/CSD comments have been received from 802.11; ~14 comments, mostly editorial

Recess at 3:03pm

Wednesday PM1 (March 7) – Discussion and Finalization of PAR/CSD

- Open at 1:36pm

- Attendance: 16

Patent Policy and call for Essential Patents

- Chair reminds attendees about IEEE slides #1 to #4 of the IEEE patent and meeting conduct slides.

Agenda:

- Open

- Discussion and Finalization of PAR/CSD

- Recess

Discussion and Finalization of PAR/CSD comments

- Comments were mostly editorial

- Comments from James Gilb

  - Add the anticipated range

  - What is “high” link margin is required for interferers?

    - Discussion about “high” versus “sufficient” versus “improved”

  - From where does this -140 dBm come? Ans. 1kb/s is working today.  Ans. -140 dBm is the typical sensitivity in current low-power, wide-area devices.  So this comment can be considered incorrect.

  - Robustness against interference reduces need for retransmissions

  - Reword to make meaning of “K=7 R=1/2 convolutional code”

  - Define the expected range -- typically 10 - 15 km

- Comments from 802.3

  - Define the expected range -- typically 10 - 15 km

- Comments from 802.11

  - Acronyms, spacing

  - Duplications from previous comments

Suggestion to recess to begin updating PAR to be finished before 6:30pm

Recess at 3:03pm

Thursday PM1 (March 8) – Discussion and Finalization of PAR/CSD

- Open at 2:17pm

- Attendance: 11

Agenda

- Open

- Review

- Technical Guidance Document

- SG Motion #1

- PAR/CSD Comments

- Proposed 15.4w Spec Development Process

- Liaison to ETSI LTN

- SG Motion #2

- IETF SCHC

- Future Schedule

- AOB

- Adjourn

Technical Guidance Document (DCN 15-18-0093-03-004w)

- No further discussion, document is finalized

SG 802.15.4w  Motion #1:

“The SG 802.15.4w approves the Call for Proposals document (DCN 15-18-0147-00) and the Technical Guidance Document (DCN 15-18-0093-03) based on the final PAR document (DCN 15-18-0050-05-0000)”

- Moved: Charlie Perkins, Seconded: Henk Ruijter

- Discussion: used “based on final PAR document (DCN 15-18-0050-05-0000)” in the SG Motion instead of “after updating”

- Motion passes, no objection

Discussion: PAR/CSD Comments

- Finalized PAR uploaded as (DCN 15-18-0050-05-0000)

Proposed 15.4w Spec Development Process (DCN 15-18-0096-01-004w)

Liaison to ETSI LTN:

- ETSI’s answer is 15-17-0626-00-lpwa

- Proposal: Start process for liaison with ETSI

SG 802.15.4w Motion #2:

“The SG 802.15.4w agrees to start the process to liaise with ETSI LTN. Final approval for such liaison is based on approval in 802.15 WG”

- Moved: Charlie Perkins, Seconded: Henk Ruijter

- Motion passes, no objection

IETF SCHC (DCN 15-18-0149-01-004w)

- Proposal to marshal an effort, bring to the attention of the IETF [lpwan] WG in London

Future Schedule

- Technical Guidance Document finished before schedule

- Collect proposals until July

- No teleconferences scheduled before May meeting

- Can discuss SCHC work at May meeting in Warsaw

AoB

- None suggested

Adjourned at 2:21pm