## Slide 1
NOTE: Update all red fields replacing with your information; they are required. This is a manual update in appropriate
fields. All Blue fields are informational and are to be deleted. Black stays. After updating delete this box/paragraph.
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [Liaison Report on 802.11 for March 2018]
Date Submitted: [3 March 2018 ]
Source: [Al Petrick 802.11] Company [Jones-Petrick and Associates]
Address [Orlando, Florida, 32832]
Voice:[321-235-3269], FAX: [], E-Mail:[al@jpasoc.com ]
Re: [Liaison Report on 802.11 for March, 2018]
[If this is a response to a Call for Contributions, cite the name and date of the Call for Contributions to which this document responds, as well as the relevant item number in the Call for Contributions.]
[Note: Contributions that are not responsive to this section of the template, and contributions which do
not address the topic under which they are submitted, may be refused or consigned to the “General Contributions” area.]
Abstract: [Liaison Report on 802.11 for March, 2018]
Purpose: [Informative]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
802.11 Liaison Report
Doc:15-18-0060
Hyatt Regency O’Hare
Rosemont, IL March 4-9, 2018

## Slide 3: IEEE 802.11 Standards Pipeline
3
MAC & PHY
Sponsor
Ballot
MAC
TIG/Study
groups
Published
Standard
WG
Letter Ballot
TG without
Approved draft
Discussion Topics
Published
Amendment
802.11ai
FILS
WNG
802.11aq
PAD
802.11aj
CMMW
802.11ak
GLK
802.11ax
HEW
802.11ay
NG60
802.11
-2016
802.11az
NGP
802.11ba
WUR
802.11ah
< 1Ghz
Light Comms
(LC) SG
802.11
REVmd
Broadcast
Services
(BCS) TIG
Full Duplex
(FD) TIG
Notes: doc.: IEEE 802.11-11/0648r0
November 2017
        Al Petrick Jones-Petrick ans Associates
Page 3

## Slide 4: 802.11 Task Groups in Comment Resolution
Task Group | Ballot | Draft | Comments | Resolved | Plans May 2018 | Closing Report
TGax | LB238 | D2.0 | Remaining (~2700) | ~800 | Continue resolving comments D3.0 in May 2018 | 18/582r0
TGay | LB 231 | D1.0 | Remaining (~1200) | ~459 | Continue comment resolution | 18/399r0

## Slide 5: 802.11 WNG (Wireless Next Generation)
  “Introduction to RPW- Experimental Study of a rotating polarization wave (RPW) system” – Ken Takei (Hitachi Ltd.)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0357-00-0000-experimental-study-of-a-rotating-polarizaton-wave-system.pptx
      No motions, no straw polls
  "Exploring Next Generation V2X Communication" - Hongyuan Zhang (Marvell)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0513-02-0wng-802-11-for-next-generation-v2x-communication.pptx
      No internal motions, one straw poll
      Study group straw poll: Yes: 89, No: 2, Need more info: 34, Abstain: 6
  "Introducing multiple primary channels to exploit unused resources scattered in multiple channels/bands“ - Kazuto Yano (ATR)
      https://mentor.ieee.org/802.11/dcn/17/11-17-1699-07-0wng-introducing-multiple-primary-channels-to-exploit-unused-resources-scattered-in-multiple-channels-bands.pptx
      No motions, one straw poll

## Slide 6: 802.11WNG (Wireless Next Generation) cont…..
  “Reconsidering Implicit Feedback for Beamforming” – Roger Marks (Huawei)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0509-00-0wng-reconsidering-implicit-feedback-for-beamforming.pptx
      No motions, two straw polls
  “IEEE 802.11ba: more than a wake-up radio” – Eduard Garcia-Villegas (Polytechnic University of Catalonia)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0540-01-0wng-ieee-802-11ba-more-than-a-wake-up-radio.pptx
      No motions, one straw poll
  Closing Report: 18/570r0

## Slide 7: 802.11ax (HEW)
LB 230 D2.0 failed ~3400 comments Nov 4, 2017
Continued comment resolution on draft D2.0.
  Resolved and approved ~800 CIDs (PHY, MAC, MU)
  Held Ad-Hoc before Santa Clara, CA
Plans for May 2018
  Hold several teleconference calls for comment resolution in March and April
  Ad-Hoc comment resolution meeting in Rennes, France. May 2-4, 2018
  Complete Comment Resolution and prep draft D3.0 for WGLB
Closing report: 18/0582r0
Notes:         Al Petrick, Jones-Petrick and Associates

## Slide 8: 802.11ba [WUR –(Wake-Up Radio)]
Updated and approved TGba Spec Framework Document (SFD)
  IEEE 802.11-17/575r9
Approved TGba D0.1 as initial TGba draft
Approved PHY/MAC specification text documents to create D0.2
Reviewed TG timeline – schedule delay by 2 months
  TGba D1.0 new target is July 2018

## Slide 9: 802.11aq (Pre- Association Discovery )
Completed SP#8 recirc comment resolution
Resolved 1 comment
Planning to forward D14.0 to RevCom
Waiver request updated
  Waiver completed for EC and RevCom
Closing report: 18/0577r0

## Slide 10: Light Communications - SG
Revised PAR and CSD for EC and NesCom
  Revised PAR(doc. 11-17/1604r09)
  Revised CSD(doc. 11-17/1603r08)
Presentations
  Doc:11-18/556r0 “Modulation schemes for optical wireless communications”
Closing report: 18/0572r0

## Slide 11: TGmd – Maintenance
Review contributions
  11-18-0354 – QoS Mapping – A.Myles
  11-18-0480 – Peer key deletion – M.Wentink
  11-18-0334 – Annex I DMG OFDM removal – Lei Huang
  11-17-1807 – Operating Channel Validation Nehru Bhandaru, Thomas Durham
Initial WGLB closes 2018-03-17
Ad-hoc meeting April 10-11-12, 2018
  In Fort Lauderdale, Florida
Closing report 18/0569r0

## Slide 12
TGay (60 GHz)
Reviewed 30 presentations addressing CID from LB 231 D1.0
Approved 459 resolved comments
Closing report: 18/399r0

## Slide 13: TGaz (Next Generation Positioning)
Approved draft IEEE 802.11az D0.1
  Includes trigger based and non-trigger based operation
Updated SFD r13
  30 New requirements approved
    Secured parameters for ranging measurement protocol
Reviewed text contributions on trigger frame formats

## Slide 14: 802.11 FD TIG (Full-Duplex Topic Interest Group)
First meeting as FD TIG
Reviewed 2 presentations
Reviewed draft framework for TIG report
Planning a teleconference call before the May 2018 interim
Plans – Timeline
  Teleconference call - April 11, 2018 – review use cases
  May 2018 – review presentations, add text for TIG report
  July 2018 finalize report, make recommendation
Closing report: 18/0585r0

## Slide 15: Editor’s Projected Completion of 802.11 Amendments
Page Numbers
Revised Dates
Amendment Number | Task Group | Projected REVCOM Date
802.11-2016 Amendment 1 | TGai | Dec 2016
802.11-2016 Amendment 2 | TGah | Dec 2016
802.11-2016 Amendment 3 | TGaj | March 2018
802.11-2016 Amendment 4 | TGak | March 2018
802.11-2016 Amendment 5 | TGaq | March 2018
802.11-2016 Amendment 6 | TGax – 619 | Dec 2019
802.11-2016 Amendment 7 | TGay – 490 | Dec 2019
802.11-2016 Amendment 8 | TGaz | Mar 2021
802.11-2016 Amendment 9 | TGba - 53 | Jul 2020
Notes: July 2007

## Slide 16: Thank you !!