## Slide 1
NOTE: Update all red fields replacing with your information; they are required. This is a manual update in appropriate
fields. All Blue fields are informational and are to be deleted. Black stays. After updating delete this box/paragraph.
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [Liaison Report on 802.11 for May 2018]
Date Submitted: [10 May 2018 ]
Source: [Al Petrick 802.11] Company [Jones-Petrick and Associates]
Address [Orlando, Florida, 32832]
Voice:[321-235-3269], FAX: [], E-Mail:[al@jpasoc.com ]
Re: [Liaison Report on 802.11 for May, 2018]
[If this is a response to a Call for Contributions, cite the name and date of the Call for Contributions to which this document responds, as well as the relevant item number in the Call for Contributions.]
[Note: Contributions that are not responsive to this section of the template, and contributions which do
not address the topic under which they are submitted, may be refused or consigned to the “General Contributions” area.]
Abstract: [Liaison Report on 802.11 for May, 2018]
Purpose: [Informative]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
802.11 Liaison Report
Doc:15-18-0242-00-0000
Marriott Hotel
Warsaw, Poland May 6-11, 2018

## Slide 3: IEEE 802.11 Standards Pipeline
3
MAC & PHY
Sponsor
Ballot
MAC
TIG/Study
groups
Published
Standard
WG
Letter Ballot
TG without
Approved draft
Discussion Topics
Published
Amendment
802.11ai
FILS
WNG
802.11aq
PAD
802.11aj
CMMW
802.11ak
GLK
802.11ax
HEW
802.11ay
NG60
802.11
-2016
802.11az
NGP
802.11ba
WUR
802.11ah
< 1Ghz
Light Comms
(LC) SG
802.11
REVmd
Broadcast
Services
(BCS) TIG
Full Duplex
(FD) TIG
V2X (NGX) SG
Notes: doc.: IEEE 802.11-11/0648r0
November 2017
        Al Petrick Jones-Petrick ans Associates
Page 3

## Slide 4: 802.11 Task Groups in Comment Resolution
Task Group | Ballot | Draft | Comments | Resolved | Plans July 2018 | Closing Report
TGax | LB238 | D2.0 | ~1000 | ~780 | D3.0 in July 2018 30-Day LB on D3.0 | 18/976r0
REVmd | LB 232 | D1.0 | 623 | ~230 | - Continue with comment resolution | 18/978r0
TGay | LB 231 | D1.0 | Remaining (~300) | ~500 | Continue comment resolution | 18/565r0
Consolidated Closing Reports
  18/651r0 May 2018 WG Report.xppt

## Slide 5: 802.11 WNG (Wireless Next Generation)
    “16 Spatial Stream Support in Next Generation WLAN” - Sameer Vermani (Qualcomm)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0818-03-0wng-16-spatial-stream-support-in-next-generation-wlan.pptx
      No motions, no straw polls
    “eXtreme Throughput (XT) 802.11” – Laurent Cariou (Intel)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0789-10-0wng-extreme-throughput-802-11.pptx
      No motions, no straw polls
    “Beyond 802.11ax - Throughput Enhancement Utilizing Multi-bands across 2.4 5 6GHz Bands” – Minyoung Park (Samsung)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0857-00-0wng-beyond-802-11ax-throughput-enhancement-utilizing-multi-bands-across-2-4-5-6ghz-bands.pptx
      No motions, no straw polls

## Slide 6: 802.11WNG (Wireless Next Generation) cont…..
    “Next Generation PHY/MAC in Sub-7GHz” – David Yangxun (Huawei)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0846-02-0wng-next-generation-phy-mac-in-sub-7ghz.pptx
      No motions, one straw poll
    “Next Generation Home Use Case” – Yuichi Morioka (Sony)
      https://mentor.ieee.org/802.11/dcn/18/11-18-0903-01-0wng-next-generation-home-use-case.pptx
      No motions, no straw polls
    Straw poll – Laurent Cariou (Intel)
      No motions, 1 straw poll
      Formation of a TIG/SG 82/1/21
    Closing Report: 18/966r0

## Slide 7: 802.11ba [WUR (Wake-Up Radio)]
Updated and approved TGba Spec Framework Document (SFD)
Approved TGba D0.2 as initial TGba draft
Approved PHY/MAC specification text documents to create D0.3
Plans for July 2018
  Focus on technical draft D1.0

## Slide 8: 802.11 Co-existence – 3GPP
  Discussed adaptivity clause in EN 301 893
    Agreed (11/0/10) to endorse a submission to ETSI BRAN related to adaptivity
  Reviewed results of recent 3GPP RAN1 meeting
    Key message 802.11 stakeholders need to get more involved in NR-U/802.11 coexistence discussion, particularly related to coex simulations
    Noted 3GPP RAN1 consider 6GHz to be greenfield, and so 802.11 will not have any coexistence benefits based on incumbency; there are proposals that suggest 3GPP believe 802.11 may not have access to some of 6GHz
  Closing Report 18/979r0

## Slide 9: 802.11aq (Pre- Association Discovery )
Reviewed comments from REVcom meeting April 2018
Worked on Press Release draft for 802.11aq amendment

## Slide 10: BCS – TIG/SG (Broadcast Services)
Selected leadership – Vice-Chair
Worked on initial draft PAR and 5C
  Scope and problem statement
Reviewed Use-cases
Goals for July 2018
  Refine PAR and 5C for internal review

## Slide 11: Light Communications - SG
Reviewed timeline for amendment
Discussed framework requirements for technical draft 1.0
Presentations
  - Use cases and Operating in Industrial Enviroment
Closing report: 18/954r0

## Slide 12
TGaz (Next Generation Positioning)
Published new draft D0.2
  Includes PHY frame formats, pre-association, security
  Adopted 30 pages of text
Review 16 technical submissions
Approved plans for D1.0
  Internal comment resolution
  SFD freeze
  Timeline updates as needed
Closing report: 18/0597r7

## Slide 13: 802.11 FD TIG (Full-Duplex Topic Interest Group)
Second meeting as FD TIG
4 Contributions
  Full Duplex Usage Model, Ming Gan 802.11-18/758r0
  Self-interference-cancellation-in-full-duplex-for-802-11, Yan Xin, 802.11-18/880r0
  Full-Duplex based MAC enhancements Sigurd Schelstraete, 802.11-18/864r0
  PSSS_CDD Full Duplex PHY 802.11-Andreas Wolf 18/864r0
Began creating TIG report
Closing report: 18/0592r0

## Slide 14: Editor’s Projected Completion of 802.11 Amendments
Page Numbers
Revised Dates
Notes: July 2007

## Slide 15: Thank you !!