## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: 15.7m Closing Report May 2018
Date Submitted: May 2018
Source: Soo-Young Chang [SYCA], Jaesang Cha [SNUST], and Vinayagam Mariappan [SNUST]
Address
Voice:, FAX:, E-Mail: sychang06@gmail.com
Re:
Abstract: Status update of TG7m
Purpose: Report of TG7m activities during May 2018 Warsaw Meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Achievements by TG15.7m in Warsaw and Future Plan

## Slide 3
Status of Comments at the End of May Meeting
2nd Recirculation Letter Ballot completed
  77 comments received: 73 comments resolved and 4 comments postponed
Sponsor Ballot Pool Invitation
  Started May 9 and ends June 5, 2018
Need to submit Mandatory Editorial Coordination (MEC) Review
Need to submit Registration Authority Committee (RAC) Review

## Slide 4
Task Group Motion #1
Motion for TG Approval for Sponsor Ballot
802.15.7m requests that the working group request unconditional approval from the EC to submit P802.15.7m-D2 to Sponsor Ballot.
Moved by: Jaesang Cha
Seconded by: Vinayagam Mariappan
Passed Unanimously

## Slide 5
Task Group Motion #2
Motion for TG Approval to Form a TG7m BRC.
TG7m requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.7m-D2 with the following membership: Yeong Min Jang, Rick Roberts, Jaesang Cha, Soo-Young Chang, Vinayagam Mariappan, Van Trang Nguyen and Ben Rolfe. The 802.15 TG7m BRC is authorized to approve comment resolutions and to approve the start of sponsor ballots of the revised draft on behalf of the 802.15 WG.
Moved by: Vinayagam Mariappan
Seconded by: Jaesang Cha
Passed Unanimously

## Slide 6
Plans for July Meeting
Sponsor Ballot comment resolution
Requesting 8 sessions

## Slide 7: 802.15.7 Revision 1 to Sponsor Ballot (unconditional)

## Slide 8
802.15.7 Rev1 Letter Ballot History (1)
Initial Letter Ballot (LB147)
  Opened: November 30, 2017,
  Closed: January 9, 2018
  Vote results (pool of 65 voters)
  43 responses (66% response ratio)
    31 yes, 4 no (88.57% approval ratio)
    8 abstain (18.6%)
313 comments from 10 commenters
  220 marked as MBS
  Comment resolution database worksheet:
  15-18-0008-04-007a-lb147-combined-comments

## Slide 9
802.15.7 Rev1 Letter Ballot History (2)
Letter Ballot Recirc 1: (LB148)
  Opened: 06-Feb-2018
  Closed: 21-Feb-2018
Vote results (pool of 65 voters)
  49 responses (75.38% response ratio)
    38 yes, 3 no (92.68% approval ratio)
    8 abstain (16.33%)
282 comments from 7 commenter
  213 marked as MBS
  Comment resolution database worksheet:
  15-18-0080-04-007a-combined-comments-lb148

## Slide 10
802.15.7 Rev1 Letter Ballot History (3)
Letter Ballot Recirc 2: (LB149)
  Opened: 13-April-2018
  Closed: 28-April-2018
Vote results (pool of 65 voters)
  49 responses (75.38% response ratio)
    40 yes, 1 no (97.56% approval ratio)
    8 abstain (16.33%)
77 comments from 4 commenter
  4 repeated comments marked as MBS from one no voter
  Comment resolution database worksheet:
  15-18-0180-02-007a-combined-comments-lb149

## Slide 11
WG Letter Ballot Summary
Results are converging in the right direction.
 | LB147 (primary LB) | LB148 (Recirc 1) + carryovers | LB149 (Recirc 2) + carryovers
voters | 65 | 65 | 65
voted | 43 | 49 | 49
yes | 31 | 38 | 40
abstain | 8 | 8 | 8
no | 4 | 3 | 1
% voters | 66.15 | 75.38 | 75.38
% yes | 88.57 | 92.68 | 97.56
% abstain | 18.69 | 16.33 | 16.33
Draft std P802.15.7r1 | D0 | D1 | D2

## Slide 12: WG Motion #1: 15.7 Rev1 to Sponsor Ballot
Motion: 802.15 has reviewed and approves the CSD [15-14-0216-05], and the CA document [15-17-627-01]; and requests unconditional approval from the EC to submit P802.15.7m-D2 to Sponsor Ballot.
Moved by:
Seconded by:

## Slide 13
WG motion #2: to Form a TG7m BRC
Motion: Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.7m- D2 with the following membership: Yeong Min Jang, Rick Roberts, Jaesang Cha, Soo-Young Chang, Vinayagam Mariappan, Van Trang Nguyen and Ben Rolfe. The 802.15 TG7m BRC is authorized to approve comment resolutions and to approve the start of sponsor ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By:
Seconded By:

## Slide 14
2017 |  |  | 
Q1 | January | February | March
 | Continue comment resolution against D1 Prepare draft D2 | Comment resolution to delete against unnecessary parts of D1 | Finish comment resolution against D1 Prepare draft D2
Q2 | April | May | June
 | Release Draft D2 | D2 comment resolution Prepare D3 | Release D3
Q3 | July | August | September
 | D3 comment resolution | Release D4 | D4 comment resolution
Q4 | October | November | December
 | Release D5 | D5 comment resolution Request (conditional) approval for Letter Ballot | Release LB D0 Letter Ballot 1 for LB D0
Submission
Updated Milestone and Schedule (1)

## Slide 15
Updated Milestone and Schedule (2)
2018 |  |  | 
Q1 | January | February | March
 | LB1 comment resolution | Release LB D1 Request for Recirc Ballot 1 for D1 | LB D1 comment resolution
Q2 | April | May | June
 | LB D2 | LB D2 comment resolution | Release SB D0
Q3 | July | August | September
 | SB D0 comment resolution | Release SB D1 | SA review
Q4 | October | November | December
 |  | Publish the standard IEEE802.15.7-2018 | 

## Slide 16: BRC Teleconferences
Two BRC meeting schedule
  22 May 2018, 9 AM US Pacific Time
  12 June 2018, 9 AM US Pacific Time