## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSNs)
Submission Title: [IEEE 802.15.4y SECN Closing Report]
Date Submitted: [10 May 2018]
Source: [Don Sturek] Company [Itron]
Address [San Jose, CA]
Voice:[], E-Mail:[don.sturek@itron.com]
Re: [IEEE 802.15.4md closing report for May 2018 interim session.]
Abstract: [IEEE 802.15.4md closing report for May 2018 interim session]
Purpose: [IEEE 802.15.4md closing report for May 2018 interim session]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4md Closing report
May 10, 2018
Don Sturek
IEEE 802.15.4md Chair

## Slide 3
Background
    Revision status ahead of Warsaw:
      Informal WG ballot closed just prior to meeting
      External Alliance letters and roll up not sent (expected by Friday May 11)
      No comments received from informal WG ballot prior to Warsaw meeting
Notes: Jul 12, 2010
Page 3

## Slide 4
Progress in Warsaw
    Met to discuss plan to get revision to WG formal ballot
      Asked to wait until July 2018 to ask the WG to commit the revision to ballot
      External Alliance outreach with roll-up specification by Friday May 11. Comments expected prior to San Diego meeting.
Notes: Jul 12, 2010
Page 4

## Slide 5
Plan for WG Letter Ballot
    Want track changes in formal letter ballot to illustrate all technical changes from initial draft
    Need to align the table header fonts/etc. to the latest standard. Propose to make these changes before formal letter ballot (don’t want changes marked on every table in the initial draft)
    Want an editorial change for the regional band tables to post-4k format. Provide a slide deck on this change without actually modifying the roll-up. Example in: 15-18-0229-00
Notes: Jul 12, 2010
Page 5

## Slide 6
Plan for WG Letter Ballot
    Want an editorial change to modify generic references to “CCM *” replaced with “AEAD”. However, want to retain implementation details on CCM * for 15.4 (e.g. Annex B/C)
    Separately:
      Need a process for creating and validating implementation details on new cipher suites (GCM, PolyChaCha20, etc.)
Notes: Jul 12, 2010
Page 6