## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG 4w May 2018 Interim Closing Report]
Date Submitted: [10. May, 2018]
Source: [Joerg ROBERT] Company [Friedrich-Alexander University Erlangen-Nuernberg]
Address [Am Wolfsmantel 33, 91058 Erlangen, Germany]
Voice:[+49 9131 8525373], FAX: [+49 9131 8525102], E-Mail:[joerg.robert@fau.de]
Re: []
Abstract: []
Purpose: [Presentation in WG 802.15 Closing Plenary]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: 802.15 TG4w LPWA May 2018 Interim Closing Report
Joerg Robert FAU Erlangen-Nuernberg

## Slide 3: Main Agenda Items for the Week
Approval of Chicago Minutes
802.15.4w TG Chair Approval
802.15.4w Future Schedule
Liaison to ETSI LTN
Static Context Header Compression

## Slide 4: Meeting Achievements
Three sessions during Warsaw interim
Approved TG chair  Joerg Robert approved as TG chair
Discussed liaison to ETSI LTN  WG motion in 802.15 mid-week plenary
Discussion of LPWAN Static Context Header Compression (SCHC) requirements (15-18/238r2)  Information to IETF LPWAN working group

## Slide 5: Proposed TG4w Draft Schedule
TASK | Completed
Start of TG work | Mar, 2018
Call for Proposals | Mar, 2018
Technical Guidelines Doc. | Mar, 2018
Initial discussion of proposals | July, 2018
Editing Draft | Nov, 2018
LB | Jan, 2019
LB Comment Resolution | May, 2019
SB | July, 2019
SB Comment Resolution | Nov, 2019
Submission to RevCom | Feb, 2020

## Slide 6: Telcos and Meeting Minutes
No telephone conferences scheduked before July plenary
Meeting minutes are available in document 15-18/243r0 (special thanks to Charlie)

## Slide 7: Thank You!
Any Questions?